# Software Test Plan

University of Maryland Global Campus SWEN 670 | Software Engineering Capstone Dr. Mir Assadullah

Sept 13th, 2025

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 08/03/2025 | 1.0 | Initial Release | CareConnect Team |
| 09/01/2025 | 2.0 | Fall 2025 Release | CareConnect Team |
| 10/25/2025 | 2.1 | Milestone 3 QA update- Added test environment validation (Sec 4.1) and regression, integration, and non-functional execution results (Sec 5.1–5.4) | CareConnect Team |

Sign-off Sheet

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager | Alondra Vega Pacheco |  | 09/13/2025 |
| Team Lead | Sadina Wagner |  | 09/13/2025 |
| Team Lead | Sukhmeet Khalar |  | 09/13/2025 |
| Team Lead | Amber Young |  | 09/13/2025 |
| Team Lead | Sudarshan Neupane |  | 09/13/2025 |
| Client | Dr. Mir Assadullah |  |  |
| Client | Roy Gorden |  |  |
| Client | Dr. Alireza Minagar |  |  |

# Table of Contents

Table of Contents	1

1	Executive Summary (added to in 2.0)	1

2	Introduction -(added to in 2.0)	1

2.1	Purpose	1

2.2	Scope	1

2.3	Project Documents	1

2.4	References	1

3	Testing	1

3.1	Test Tools & Environment	1

4	Testing Approach	1

4.1	Testing Approach	1

4.2	Levels of Testing	1

4.3	Non‑Functional Testing	1

4.4	Regression	1

4.5	Data & Environments	1

4.6	Exit Criteria	1

4.7	Pass/Fail Criteria	1

4.8	Quality and Metrics	1

5	Requirements Traceability Matrix	1

5.1	Requirements Traceability Matrix	1

5.2	Requirements Traceability Matrix (Extended)	1

5.3	New Test Suites	1

6	Test Suites	1

6.1	Authentication and Onboarding Test Suite	1

6.2	Mail Delivered Assistant (USPS) — Functional & Accessibility	1

6.3	Dashboard and Navigation Test Suite	1

6.4	User and Role Management Test Suite	1

6.5	Tasks and Pre-defined Care Templates Test Suite	1

6.6	Health Data Tracking Test Suite	1

6.7	AI Integration Test Suite	1

6.8	Communication and Media Test Suite	1

6.9	Device and Third-Party Integration Test Suite	1

6.10	Billing and Subscription Test Suite  (Updated -2.0)	1

6.11	User Password Reset & Recovery	1

6.12	Gamification Module Test Suite	1

6.13	Medical Notetaker Test Suite	1

6.14	Mail Delivered Assistant Test Suite	1

6.15	EVV Setup & Administration Test Suite (Added -2.0)	1

6.16	Visit Lifecycle Test Suite (Added -2.0)	1

6.17	EVV Visit History and Corrections Test Suite (Added -2.0)	1

6.18	EVV Scheduling Test Suite	1

6.19	Invoice Capture & Upload Test Suite (Added -2.0)	1

6.20	Invoice Data Extraction Test Suite (Added -2.0)	1

6.21	Invoice Review & Editing Test Suite (Added -2.0)	1

6.22	Invoice Organization, Search & Retrieval Test Suite (Added -2.0)_	1

6.23	Security Standards	1

6.24	Compliance & Auditing	1

6.25	User Roles & Management — additions for Team A features	1

6.26	Security Considerations + 9.1.1 Data Privacy & HIPAA	1

7 Defects & Issues	1

7	Defects and issues may be classified by level of severity. A table of sever ity level and description can be viewed below:	1

8	Table 3	1

9	Severity Level Table	1

10	Table 4	1

11	Defects Table	1

8 Conclusion & Suggested Actions	1

8.1 Recommended next steps:	1

9 Appendix (- updated in 2.0)	1

9.1 Acronym List	1

# Executive Summary

CareConnect is a cross‑platform healthcare application designed to enhance communication and coordination between caregivers and patients. It combines a Flutter‑based mobile and web interface with a microservices backend and offers features such as user onboarding, role‑based dashboards, care‑plan and task management, gamification elements, secure messaging, community support, health data logging, AI‑powered recommendations, wearable integrations, AI-powered Notetaking and telemedicine ability including ASL conversion from speech, integration with USPS Digest, and subscription billing. The backend architecture follows a stateless microservices model with scale‑to‑zero capabilities, meaning services spin up on demand and tear down when idle, allowing the system to be highly scalable and cost‑efficient. The platform is built to meet stringent HIPAA compliance standards while delivering real‑time insights and personalized care.

The primary objective of testing was to verify that CareConnect meets its functional, non‑functional, and regulatory requirements. Functional testing focused on modules including authentication and onboarding, dashboard navigation, user and role management, scheduling and notifications, health data tracking, AI integration, secure communication and media, device and third‑party integrations, AI speech to text and ASL conversion, multilingual support, and billing/subscriptions. Non‑functional testing evaluated performance under typical and peak loads, assessed security and privacy controls, and validated usability and accessibility. Out‑of‑scope features—such as advanced analytics and additional language support—were excluded from this release.

Testing in previous iterations employed a combination of manual and automated methods. Unit and integration tests were developed using appropriate frameworks (for example, JUnit for backend services and Flutter test for frontend widgets). System‑level and user‑acceptance tests were executed to ensure end‑to‑end functionality across the mobile and web clients. Performance testing measured response times and resource utilization; security testing assessed encryption, access controls and data integrity. Usability sessions with representative caregivers and patients provided feedback on navigation, accessibility, and overall experience. Testing took place in environments replicating production conditions, using Android and iOS simulators, modern web browsers, and the stateless microservices backend connected to a secure database. Moving forward into the next phase of development for CareConnect, testing will be built upon by using the same structure as before but expanding it to cover new capabilities and features.

Overall, testing indicated that CareConnect’s core features operate as intended and that the application satisfies its major requirements. Functionality such as secure registration, personalized dashboards, task scheduling, health data entry and viewing, secure messaging and subscription management performed reliably across supported devices. Performance and security benchmarks were largely met, demonstrating readiness for real‑world use. A small number of defects were identified—most relating to the AI recommendation engine and minor user‑interface inconsistencies—and these are being addressed in the next development of iteration. In the next iteration of the development of the application we will need to address previously found defects. The project team will need to ensure that we do not stop correctly functioning features as we add more features to the application.

In conclusion, CareConnect demonstrates in previous phases strong readiness for deployment. The testing process confirms that the application offers a comprehensive and secure platform for caregivers and patients, with only minor refinements needed before a wider release. Future actions will include resolving outstanding defects, conducting a final regression cycle, and continuing to enhance performance and security as new features are added.

# Introduction -(added to in 2.0)

## Purpose

The purpose of this Test Report is to document testing activities conducted for the CareConnect application and to provide clear evidence of the application’s compliance with its defined requirements and quality objectives. The report serves as a formal record of the test results, observations, and findings. This report supports decision-making regarding product readiness. This template also establishes a consistent framework for capturing outcomes and recommendations from executed tests.

## Scope

This Test Report encompasses both functional and non-functional testing conducted for the next release of the CareConnect application.

- Functional testing evaluates core features, including user onboarding, role-based dashboards, task and schedule management, health data logging, AI-driven recommendations, AI notetaking and TeleMedicne capabilities, secure messaging, social feed interactions, device/API integration, mood monitoring, multilingual support, and subscription billing.

- Non-functional testing addresses performance underload, security and compliance requirements, and overall usability.

Items not included in the next release are out of scope for this report and will be documented in future versions as applicable.

## Project Documents

The following documents provide the basis for testing and should be consulted when drafting and executing test cases:

- Technical Design Document (TDD)

- Software Test Plan (STP)

- Software Requirements Specification (SRS)

- Project Plan Document

- Previous Cohorts Test Reports

Table 1: CareConnect Documentation Table

| Document | Version | Date |
| --- | --- | --- |
| Project Plan | 4.1 | 09/13/2025 |
| Software Requirements Specification | 5.1 | 09/13/2025 |
| Technical Design Document | 4.0 | 09/13/2025 |
| Software Test Plan | 2.0 | 09/13/2025 |
| Programmer’s Guide | TBD | TBD |
| Deployment & Operations Guide | TBD | TBD |
| User Guide | TBD | TBD |
| Test Report | TBD | TBD |

## References

Angeles, D., Bias, T., Gaucin, J., Chen, F., Curran, L., Grbreegziabhere, A., Harding, A. M., Malla-	Paudel, A., Ramirez, M., Raphael, E., Truong, D., Vecchioni, A., & Yawn, C. (2025). Software Requirements Document CareConnect. University of Maryland Global Campus. https://umgc-cappms.azurewebsites.net/previousprojects

Brown, M. (2020). SWEN 670 Capstone Project Guide. University of Maryland Global Campus. https://learn.umgc.edu/d2l/le/content/1452226/viewContent/35360399/View

MemoryMinder (2025, April 1). MemoryMinder Test Report (Version 1.0) [Project documentation]. University of Maryland Global Campus.

Mir, A. (2025). Care Connect High Level Requirements

Mir, A. (2025). SWEN 670 Fall Team D BNS Distribution. University of Maryland Global Campus.

Software Requirements Specification (SRS). CaPPMS. (2025, July). https://umgc-cappms.azurewebsites.net/previousprojects

van der Meij, J., & van der Meij, H. (2014). A comparison of paper-based and video tutorials for software learning. Computers and Education, 78, 150–159. https://doi.org/10.1016/j.compedu.2014.06.003

World Wide Web Consortium. (2024). Web content accessibility guidelines (WCAG) 2.2.

https://www.w3.org/TR/WCAG22/

# Testing

# Test Tools & Environment

Testing for CareConnect will be conducted across representative environments that mirror production conditions, ensuring scalability, compliance, and cross-platform coverage. The environment setup is designed to validate both functional and non-functional requirements under real-world conditions. Adapt and expand this list as needed.

During the Milestone 3 testing cycle, the QA team executed both regression and integration testing activities to validate application functionality and confirm operational stability across supported platforms. Testing was conducted using Postman v11 and Newman CLI for automated API validation, targeting the Spring Boot backend (H2 in-memory database) and Flutter frontend through Chrome browser and Android Studio Emulator environments.

Environmental variables were configured through the projects. env and load-env.sh scripts to ensure consistent authentication and connectivity with JWT security enabled. All test results, including screenshots, response logs, and a summary of JSON reports, were archived within the project’s GitHub Artifacts repository. These results were referenced in the QA Bug Log (M3_v1) and Requirements Traceability Matrix (RTM v5.2) to document validation outcomes and support traceability across executed test cases.

### Development & Execution Environments include:

### Mobile Devices & Emulators: Android Studio Emulator (API 30+), iOS Simulator (iOS 17+), and selected physical devices (Pixel 6, iPhone 14) to validate cross-platform performance.

### Web Browsers: Latest versions of Chrome, Safari, and Firefox to confirm standards of compliance and cross-browser behavior.

### Backend Environment: Java 17 Spring Boot microservices, deployed via AWS Lambda and ECS containers, connected to AWS RDS (PostgreSQL), DynamoDB, and Timestream. Configurations are managed using AWS Parameter Store and Terraform (IaC).

### Development & Execution Environments include:

- Mobile Devices & Emulators: Android Studio Emulator (API 30+), iOS Simulator (iOS 17+), and selected physical devices (Pixel 6, iPhone 14) to validate cross-platform performance.

- Web Browsers: Latest versions of Chrome, Safari, and Firefox to confirm standards of compliance and cross-browser behavior.

- Backend Environment: Java 17 Spring Boot microservices, deployed via AWS Lambda and ECS containers, connected to AWS RDS (PostgreSQL), DynamoDB, and Timestream. Configurations are managed using AWS Parameter Store and Terraform (IaC).

### Test Frameworks & Tools

- Unit Testing: JUnit 5 for backend microservices; Flutter Test and Mockito for Dart/Flutter widgets and logic validation.

- Integration & API Testing: Postman and Newman for API validation; REST-Assured for automated regression on REST endpoints.

- End-to-End Testing: Selenium WebDriver and Appium for UI automation across mobile and web clients.

- Performance & Load Testing: Apache JMeter and Locust to simulate concurrent users, measuring latency, throughput, and system resource utilization.

- Security & Compliance Testing: OWASP ZAP for penetration testing; SonarQube for static code analysis; dependency scanning via GitHub Dependabot. HIPAA and GDPR compliance are validated by ensuring TLS 1.3 encryption, AES-256 at rest, and audit logging.

- Accessibility Testing: Axe DevTools and WAVE to confirm WCAG 2.1 AA compliance across mobile and web UIs.

### Continuous Integration / Continuous Deployment (CI/CD)

- Pipeline: GitHub Actions integrated with AWS CodeBuild and CodeDeploy for automated builds, unit tests, linting, and deployment validations.

- Quality Gates: Automated checks enforce minimum code coverage (≥ 80%), static analysis compliance, and regression baseline passes before merger approval.

### Monitoring & Observability

- Runtime Monitoring: AWS CloudWatch, X-Ray, and Prometheus/Grafana dashboards provide logs, traces, and metrics.

- Test Observability: All test results, including screenshots, logs, and coverage reports, are stored centrally in GitHub Artifacts and Allure reporting for team review.

- Synthetic Monitoring: Scheduled health checks validate uptime, login workflows, and API responsiveness for pre- and post-deployment.

.

# Testing Approach

## Testing Approach

We use a risk‑based, automation‑first approach mapped to the SRS. Coverage spans onboarding & roles, reminders/notifications, smart‑home voice, telemedicine, messaging/media, virtual check‑ins and health/mood tracking, wearables, home monitoring, mail assistant, billing/subscriptions, EVV, and Vial of Life. Non‑production testing uses synthetic data only.

During the Milestone 3 testing cycle, regression and integration tests were conducted to ensure system stability following the addition of new modules and feature improvements. The QA team ran automated API tests using Postman v11 and the Newman CLI. These tests targeted the Spring Boot backend, configured with an in-memory H2 database to mimic production-like data flows while keeping test conditions isolated.

These tests verified endpoint functionality, authentication handling, and data consistency across critical services, including Auth, Family, Notes, USPS Mail Assistant, and AI Integration modules. The end-to-end functional validation was then performed on the Flutter frontend, executed through Chrome and the Android Studio Emulator (API 34 – Pixel 7). This was to confirm UI responsiveness, accessibility, and synchronization with backend services. Each workflow was then validated under both caregiver and patient roles to ensure proper role-based access and cross-platform consistency.

Test environments were configured using the project’s .env and load-env.sh scripts to ensure authentication reliability and secure connectivity under JWT-based authorization. All regression and validation results were recorded in the QA Bug Log (M3_v1) and cross-referenced within the Requirements Traceability Matrix (RTM v5.2) to confirm requirement coverage and verify successful execution across integrated modules. The test results confirmed that core application functionality remained stable, with minor UI and token refresh anomalies documented for resolution in the upcoming Milestone 4 testing phase.

## Levels of Testing

- Unit: core logic in isolation (validation, time/scheduling, permissions, idempotency/retries).

- Contract/Component: API formats and error handling at service boundaries using stubs/mocks for external providers.

- Integration: real data stores and jobs: RBAC, reminders→notifications, event ingestion, billing/EVV paths, audit logging.

- End‑to‑End: representative journeys across roles (voice‑announced reminders → user action; telemedicine; Vial of Life share; mail OCR → review; device offline → alert).

- UAT: sessions with patients, caregivers, and admins to confirm workflows meet needs.

## Non‑Functional Testing

Non-functional testing was carried out alongside the regression cycle. This was used to verify that system performance, reliability, security, and accessibility requirements stayed within established thresholds. These checks confirmed consistent response times across authentication, notes, and scheduling endpoints and verified stable recovery from concurrent user sessions and temporary network loss.

The system’s performance under concurrent use and data exchange met expected service-level objectives. All observations and outcomes were documented in the QA Bug Log (M3_v1) and linked within the Requirements Traceability Matrix (RTM v5.2) to demonstrate continued adherence to the non-functional quality standards defined in the Software Requirements Specification.

- Performance & Reliability: response times, throughput for bursts/jobs, no duplicates, graceful degradation when providers are slow/unavailable.

- Security & Privacy: authentication/authorization, encryption, secrets handling, auditability; logs contain minimum necessary data.

- Usability & Accessibility: clear flows, basic accessibility checks, sensible fallbacks when voice/devices are offline.

- Data Quality: consistent identifiers/links, correct totals, valid ranges; monitor drift for AI‑assisted features.

## Regression

- Add/update tests with each feature.

- Use feature flags to isolate incomplete work.

## Data & Environments

- Realistic synthetic datasets; anonymized samples only when strictly needed.

- Staging mirrors production‑like topology and configuration to catch integration issues early.

## Exit Criteria

- All critical/high tests pass; no open defects.

- Key performance targets met for primary flows.

- Security/audit checks satisfied.

## Pass/Fail Criteria

The Pass/Fail criteria for each test case should be clearly defined before execution. The following definitions provide guidance:

- Pass – The actual result matches the expected result without any deviations.

- Fail – The actual result does not match the expected result, indicating a deviation from the requirement.

- Blocked – The test could not be executed due to prerequisite failure or environment issues.

- Not Executed – The test case has not been executed in this cycle.

## Quality and Metrics

The PMP's Quality Management approach will guide the testing activities, which the RTM will verify. Test coverage, defect density, requirements stability, and execution progress are among the critical QA metrics that will be monitored. These metrics ensure that all SRS requirements are testable, validated, and auditable, and that quality goals are met.

# Requirements Traceability Matrix

The Requirements Traceability Matrix (RTM) maps each requirement to its corresponding test case(s). These functional requirements are derived from the SRS document, and will be used to ensure comprehensive coverage of all functional requirements:

## Requirements Traceability Matrix

| Requirement ID | Requirement Description | Test Case ID(s) | Status |
| --- | --- | --- | --- |
| REQ-3.1.1 | Welcome screen appears on first launch | TC-1.1 |  |
| REQ-3.1.2 | Email input validation on registration | TC-1.5 |  |
| REQ-3.1.4–3.1.5 | Register using Google SSO | TC-1.4 |  |
| REQ-3.1.6 | SMS OTP verification during registration | TC-1.3 |  |
| REQ-3.1.7 | Successful OTP login creates user account | TC-1.3 |  |
| REQ-3.1.9 | Login succeeds with correct credentials | TC-1.2, TC-1.6 |  |
| REQ-3.1.10 | Confirmation sent via email/SMS | TC-1.2, TC-1.3, TC-1.4 |  |
| REQ-3.2.1 | Invalid login returns error | TC-1.7 |  |
| REQ-3.2.2 | Login with Google SSO | TC-1.8 |  |
| REQ-3.2.3 | Session is created and persisted | TC-1.6, TC-1.8 |  |
| REQ-3.2.6–3.2.7 | Logout and token/session clearing | TC-1.9 |  |
| REQ-5.1.4.6.1 | Email confirmation of password change | TC-9.1 (step 8) |  |
| REQ-5.1.4.6.2 | Prevent reuse of old password | TC-9.1 (step 5) |  |
| REQ-5.1.4.6.3 | Require matching password confirmation | TC-9.1 (step 6) |  |
| REQ-5.1.4.6.4 | Allow multiple password resets without limit | TC-9.1 (step 10) |  |
| REQ-5.4.1–5.4.5 | Dashboard: load, edit/add/archive patient, navigation | TC-2.1 – TC-2.7 |  |
| REQ-5.3.1.1– 5.3.5.3 | Caregiver/patient profiles, multi-user linking | TC-3.1 – TC-3.6 |  |

The BNS distribution spells out the Team A requirements for Medical Visit Notetaker, Telemedicine Patient Assistant, Text‑to‑ASL, and Calendar Assistant, including PII detection, keyword/triggering, sorting/search, and dual‑mode calendar with AI‑derived flags and reminders.

## Requirements Traceability Matrix (Extended) Traceability Matrix (Extended)

| Requirement (source) | Requirement ID | Test Case IDs | Notes |
| --- | --- | --- | --- |
| Speech‑to‑text notes stored locally on patient device (in‑person) | REQ‑NT‑1 | TC‑NT‑01, 02 | SRS/Notetaker UI + BNS. |
| Recognize Patient vs Caregiver vs Others (diarization) | REQ‑NT‑2 | TC‑NT‑03, 04 | Color‑safe labels; accuracy ≥ 90% on 2‑speaker samples. |
| Text‑to‑ASL conversion available in Notetaker | REQ‑ASL‑1 | TC‑ASL‑01, 02 | “Convert to ASL” renders animation. |
| Trigger phrases create Calendar proposals | REQ‑NT‑3 | TC‑NT‑05; TC‑CA‑03 | Bold trigger UI; AI‑derived flag. |
| Detect PII (SSN, Medicare #) in notes and alert caregiver | REQ‑NT‑4 | TC‑SEC‑PII‑01..03 | Configurable PII list; alert path. |
| Keyword search across notetaker transcripts | REQ‑NT‑5 | TC‑NT‑06 | Search by keyword/date/category. |
| Calendar visible in Patient & Caregiver modes; supports manual & AI‑derived entries, reminders, and day list | REQ‑CA‑1..4 | TC‑CA‑01..07 | Figures 42–46; completed vs future tabs. |
| Mail Assistant: ingest USPS digest, OCR, TTS, CRUD; caregiver access per consent | REQ‑MA‑1..6 | TC‑MA‑01..10 | Team A deck scope; PII handling mirrored from Notetaker. |

Conventions: Unless otherwise specified, the following standard test conventions apply for all test suites.

## New Test Suites

| Parameter |  | Specifications |
| --- | --- | --- |
| Platform |  | iOS 18 |
| Build |  | CareConnect 1.0 |
| Accounts |  | Linked Patient and Caregiver test accounts |
| Data |  | Test mail inbox pre-loaded with sample USPS Digest data. |
| Network |  | test mail inbox with sample USPS digest; Network |
| Accessibility |  | checks adhere to WCAG 2.2 AA. |

# Test Suites

The following section encompasses all the test suites and their test cases performed to ensure requirements adherence, and their pass or fail status.

## Authentication and Onboarding Test Suite

Scope. Keep sign‑in/up secure, fast, and inclusive; ensure device registration and notifications work for Calendar alerts and Mail Assistant without loosening security baselines. Per SRS, we use AWS Cognito (OIDC/OAuth 2.0) for auth, APNs/FCM for push, and Flutter 3.35 as the client SDK baseline. Device tokens persisted in a device_tokens table (APNs HTTP v1).

Primary flows:

- Sign‑in (email+password, Apple, Google) → Cognito Hosted UI/OIDC → short‑lived access token (≤ 60 min), refresh token (≤ 30 days).

- First‑run enrollment → register device push token → Notification settings (user‑tunable) → baseline accessibility toggles.

- Recovery → verified email + step‑up challenge → forced password reset policy. (Baseline STP covers password reset validation and error cases.)

Quality gates:

- Perf: sign‑in < 2s p95; token refresh < 500ms p95 (measured client‑side); first push token registration < 800ms p95.

- Security: rate‑limit login attempts (IP/username), lockout & exponential backoff; JWT verification on client prior to use; PKCE for mobile OIDC; no secrets in app bundle; minimum TLS 1.3.

- Accessibility: onboarding screens and modal dialogs meet WCAG 2.2 AA (focus order, target sizes, captions).

Data model (excerpt):

- users(id, email, role, status, created_at, last_login_at)

- device_tokens(id, user_id, platform, token, created_at, revoked_at)

- PII boundary: email only; no PHI at onboarding.

- Failure handling. All auth errors mapped to friendly codes (e.g., E_LOGIN_LOCKED, E_TOKEN_EXPIRED) with localized copy and retry guidance.

## Mail Delivered Assistant (USPS) — Functional & Accessibility

Scope. Ingest, digest, display thumbnails, run OCR, speak mail aloud, CRUD, propose Calendar events from detected dates, and enforce consent. Coverage: REQ‑MA‑1..6.

Prerequisites. Patient connects to the mail inbox, feature flag ON.

Test cases:

- TC‑MA‑01: Ingest daily digest → thumbnails appear; items show date/from/subject; loading ≤ 1s p95.

- TC‑MA‑02: Open item → OCR runs → text displayed; TTS reads successfully; pause/resume works.

- TC‑MA‑03: Detect date in OCR → Calendar proposal created with AI‑derived label; caregiver sees banner “proposed by Mail Assistant.”

- TC‑MA‑04: Archive & Delete item → item hidden or removed; audit logs written.

- TC‑MA‑05: Accessibility: all controls keyboard/focusable; rotor order logical; captions available for media. (WCAG 2.2).

- TC‑MA‑06: PII alert when SSN pattern is detected; caregiver alerted only if consent exists; otherwise patient‑only alert.

- TC‑MA‑07: Consent off → caregiver cannot view patient mail; UI shows “Access requires consent.”

- TC‑MA‑08: Security: ensure raw image is deleted when “Do not retain” setting is enabled; S3 object missing; only OCR text remains.

- TC‑MA‑09: Error path: mailbox unreachable → user‑friendly message + retry; no partial OCR persisted.

- TC‑MA‑10: Perf: OCR < 2s p95 for single image; TTS start < 500ms.

### Calendar Assistant — Dual‑mode w/ AI‑derived entries

Scope. Patient/Caregiver can view Future/Completed tabs; create manual events; accept/decline AI‑derived proposals from Notetaker & Mail; receive reminders. Coverage: REQ‑CA‑1..4.

Test cases.

- TC‑CA‑01: Calendar visible in both roles; Future tab lists upcoming items; Completed tab lists past events with details. (Figures 43–45).

- TC‑CA‑02: Manual add/edit/delete of Appointment/Task/Other → appears with correct color coding and details.

- TC‑CA‑03: Accept AI‑derived proposal from Mail/Notetaker → entry created; “AI‑derived” tag persists; audit event recorded.

- TC‑CA‑04: Reminder fires at configured offset; notification shows role‑appropriate copy (Patient vs Caregiver). (Figure 46).

- TC‑CA‑05: Day list view shows today’s reminders in Patient & Caregiver modes.

- TC‑CA‑06: Sorting/grouping works; Completed shows correct date of completion.

- TC‑CA‑07: Accessibility: large‑text scaling, sufficient contrast, focus order.

### Medical Visit Notetaker & Telemedicine Patient Assistant

Scope. Record in‑person conversation notes with diarization; live captioning in telemedicine; PII & trigger scanning; search; sorting/grouping. Coverage: REQ‑NT‑1..5.

Test cases:

- TC‑NT‑01: Start in‑person capture → local transcript saved; app shows diarized text with color‑blind‑safe scheme.

- TC‑NT‑02: Local‑first storage verified by device offline mode; no server copy unless backup is enabled by patient.

- TC‑NT‑03: Diarization: two speakers correctly labeled ≥ 90% segments on clean audio.

- TC‑NT‑04: Telemedicine call: live captions + diarization visible on the call screen; on iOS, external call capture not supported—in‑app calls only (documented).

- TC‑NT‑05: Trigger phrases (“schedule…”, “prescribe…”) produce Calendar proposals; user can accept/decline; audit logged.

- TC‑NT‑06: Search by keyword/date/category returns correct snippets across saved transcripts; sorting/grouping stable.

- TC‑NT‑07: PII detection raises alert; caregiver notified only if sharing consent is active; otherwise patient‑only.

- TC‑NT‑08: ASL: “Convert to ASL” renders animated window; play/pause; no crash.

### Text‑to‑ASL — Accessibility Validation

Scope. Verify ASL conversion visuals, controls, and performance.

Test cases:

- TC‑ASL‑01: Convert a moderate transcript (≈ 400 words) → animation loads < 2s; controls accessible by screen reader; captions/labels present.

- TC‑ASL‑02: Error handling for unsupported phrases → fallback text shown; log captured; no crash.

### Security & Compliance

Scope: Validate PII scanning, consent boundaries, audit trails, encryption, and role‑based access for Team A surfaces. Aligns with Section 6.6/6.7.

Test cases:

- TC‑SEC‑PII‑01: Insert SSN‑like string in Notetaker → app flags PII; alert path ok; audit note.pii_detected.

- TC‑SEC‑PII‑02: USPS OCR detects Medicare # → patient alert; caregiver alert only if consent event exists; audit mail.view.

- TC‑SEC‑CONSENT‑01: Mail sharing toggled OFF → caregiver blocked; toggle ON → permitted; both events audited.

- TC‑SEC‑ENCR‑01: Verify S3 object for mail image is deleted when “Do not retain” is ON; only OCR text remains.

- TC‑SEC‑AUDIT‑01: Export notes → watermark includes requester/timestamp/hash; audit note.export.

- TC‑SEC‑AC‑01: Role checks: Admin cannot view PHI content; only metadata.

### Onboarding & Authentication — Focused Regression

Scope: Ensure Team A additions didn’t regress auth/baseline UX.

Test cases:

- TC‑AUTH‑01: Login (email/pwd) < 2s p95; device token registered; notifications permitted.

- TC‑AUTH‑02: Google/Apple SSO success; PKCE verified; no secrets stored in app.

- TC‑AUTH‑03: Account recovery end‑to‑end (existing STP TC‑9.1) still passes.

- TC‑AUTH‑04: WCAG 2.2 AA checks for onboarding screens (focus order, target sizes).

Total Test Cases: 9

Requirements Coverage: REQ-3.1.1 - REQ-3.2.8

| Prerequisites for this test: Fresh app installation (no user logged in) Internet connectivity Test email/password credentials Mobile device ready to receive SMS Google account available for SSO | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |
| --- | --- |
|  | Priority: High |
| Requirements validated: FR-3.1.1, FR-3.1.2, FR-3.1.4–3.1.7, FR-3.1.9–3.1.10, FR-3.2.1–FR-3.2.8 |  |
| TEST EXECUTOR: Torie Bias |  |
| TEST SCRIPT STEPS/RESULTS |  |

| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULTS | PASS/FAIL | DEFECTS FOUND |
| --- | --- | --- | --- | --- | --- |
| TC-1.1: Welcome Screen Display and Navigation |  |  |  |  |  |
| 1. | Install CareConnect application on target device | Welcome screen displays only on first launch | Welcome screen displayed on launch. | Pass |  |
| TC-1.2: User Registration – Email and Password |  |  |  |  |  |
| 1. | Launch the app. On the welcome screen, tap Register. | Registration screen appears with fields for email and password. | Select “Create Account” and create a new account. | Pass |  |
| 2. | Enter a valid email and a strong password; tap Submit. | Account is created; user sees a confirmation or is taken to dashboard. The app sends a confirmation email/SMS (per FR- 3.1.10). | After the account is created, a confirmation email is sent and once verified, the user can login. | Pass |  |
| 3. | Close and relaunch the app; attempt to log in with the new credentials. | Login succeeds immediately using the created account (per FR-3.1.9). | Login is successful upon app launch with new credentials. | Pass |  |
| TC-1.3: User Registration - SMS OTP |  |  |  |  |  |
| 1. | Launch the app; tap Register, then choose Register with OTP option. | OTP registration screen opens, prompting for phone number. |  |  |  |
| 2. | Enter a valid mobile number and tap Send OTP. | An SMS OTP is sent to the number; OTP input field appears (per FR-3.1.6). |  |  |  |
| 3. | Enter the received OTP code and submit. | Account is created; user sees confirmation or dashboard. |  |  |  |
| 4. | Attempt to log in with the associated email/phone and password (or OTP). | Login succeeds; new account is active (per FR-3.1.7 and FR- 3.1.10). |  |  |  |
| TC-1.4: User Registration – Google SSO |  |  |  |  |  |
| 1. | From the welcome or register screen, tap Register with Google. | Google OAuth flow starts. |  |  |  |
| 2. | Authenticate using a valid Google account. | User is returned to the app, and account is created (per FR- 3.1.4–3.1.5). |  |  |  |
| 3. | Verify the user lands on the appropriate dashboard/home screen. | The app shows the user’s dashboard; a confirmation email/SMS is sent if required (per FR- 3.1.10). |  |  |  |
| TC-1.5: User Registration – Invalid Email Format |  |  |  |  |  |
| 1. | Launch the app; tap Register. | Registration screen appears. |  |  |  |
| 2. | Enter an invalid email (e.g. “user@domain”, missing “.com”) and a password; tap Submit. | The app blocks submission and displays an error about invalid email format (per FR-3.1.2). |  |  |  |
| 3. | Correct the email and submit it again. | Registration then succeeds as in Test Case 1 (account is created and user proceeds). |  |  |  |
| TC-1.6: Login/Logout Flows – Email and Password Login |  |  |  |  |  |
| 1. | Launch the app; on the login screen enter a valid email and password; tap Login. | User is authenticated (session created per FR-3.2.3). The app navigates to the user’s dashboard. |  |  |  |
| 2. | Close and reopen the app (or switch tabs); ensure the session is persisted (if allowed by idle timeout). | The user remains logged in without re- entering credentials (per FR-3.2.3). |  |  |  |
| TC-1.7: Login/Logout Flows – Login w/ Invalid Credentials |  |  |  |  |  |
| 1. | Launch the app; enter an unregistered email or wrong password; tap Login. | Authentication fails. An error message appears (e.g. “Invalid credentials”). No navigation to dashboard (session is not created, per FR- 3.2.1). |  |  |  |
| 2. | Correct the credentials and tap Login. | Login succeeds and navigates to dashboard. |  |  |  |
| TC-1.8: Login/Logout Flows – Login w/ Google SSO |  |  |  |  |  |
| 1. | On the login screen, tap Login with Google. | Google OAuth flow starts. |  |  |  |
| 2. | Authenticate using a valid Google account. | User is returned to the app, and a session is created (per FR-3.2.2 and FR-3.2.3). |  |  |  |
| 3. | Verify the user lands on the dashboard screen. | Dashboard is shown and user can use the app normally. |  |  |  |
| TC-1.9: Login/Logout Flows – Logout |  |  |  |  |  |
| 1. | While logged in, tap the Logout button/menu. | User is logged out immediately; session data and tokens are cleared (per FR- 3.2.6). |  |  |  |
| 2. | Attempt to navigate back or access a protected screen. | The app redirects to the login screen (per FR-3.2.7). No access to previous sessions. |  |  |  |

## Dashboard and Navigation Test Suite

Scope: displays accurate patient data, allows interaction (view, edit, archive), support adding new patients; Main menu consists of actionable navigation patient management lists.

Total Test Cases: 9

Requirements Coverage: REQ-5.4.1-REQ-5.4.5

| Prerequisites for this test: - Linked caregiver and patient profiles. - Functioning backend for patient - Stable internet connection. | Software Versions: Application: CareConnect Software Version: 1.0 |
| --- | --- |

|  | Operating System: iOS 18 |
| --- | --- |
|  | Priority: High |
| Requirements validated: REQ-5.4.1, REQ 5.4.2, REQ 5.4.3, REQ 5.4.4. REQ 5.4.5 (SRS) |  |
| TEST EXECUTOR: Alyssa Haarding |  |
| TEST SCRIPT STEPS/RESULTS |  |

| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESUL TS | PASS/FAIL | Defects Found |
| --- | --- | --- | --- | --- | --- |
| TC-2.1: Dashboard loads upon Caregiver login |  |  |  |  |  |
| 1. | - Launch app - Login as caregiver | - Dashboard loads displaying list of patients. - Dashboards display correct patient info. | After login, the dashboard is displayed with upcoming check-ins for patients. | Pass |  |
| TC-2.2 Add Patient using | “+” |  |  |  |  |
| 2 | - Tap the floating icon “+” button. - Fill in patient name, relationsh ip, contact | - Patient input appears. - Patient is added and appears in the patient list in Dashboard. | Adding patient can be done from pressing “+” button | PASS |  |

|  | info, upload media and click submit. |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC-2.3: Edit Patient |  |  |  |  |  |
| 3 | - Tap “Edit” on patient card. - Modify the fields as needed. - Tap “Save button” | - Updated patient info appears in Dashboard. |  |  |  |
| TC-2.4:Archive Patient |  |  |  |  |  |
| 4 | Tap ‘Archive” icon and confirm the dialog. | - Archive Patient is removed from the active list. - Patient is added to the archive. |  |  |  |
| TC-2.5: Real- time update |  |  |  |  |  |
| 5 | - Refresh dashboard . | - Patient list updates in real-time. |  |  |  |

|  | - Or wait for an update. |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC-2.6: Menu Items |  |  |  |  |  |
| 6 | Displays list of Menu items (Billing and Subscription Management, Schedule Management, Tracking & Monitoring, Notification Setting, Telehealth Bridge, Health Care Notes, SOS Notification). | - Caregiver is able to navigate around the menu lists. |  |  |  |
| TC-2.7: Display Daily Care Tasks |  |  |  |  |  |
| 1. | Display daily care tasks. User logs in and navigates to the dashboard. | Dashboard loads with today’s task list. |  |  |  |
| TC-2.8: Today’s Action Items |  |  |  |  |  |
| 1. | Patient and caregiver open dashboard | System shows today’s tasks and alerts, including from cameras and smart devices |  |  |  |
| TC-2.9: AI-derived Tagging |  |  |  |  |  |
| 1. | Caregiver views items created by the AI | System marks them with “AI-derived” and allows filtering by information source |  |  |  |

## User and Role Management Test Suite

Scope: All aspects of user and role management including caregiver profile, patient profile, multi-caregiver support, profile linking, and access control & permissions.

Total Test Cases: 9

Requirements Coverage: REQ-5.3.1.1- REQ-5.3.5.3

| Prerequisites for this test: - Caregiver logged in - Patient logged in - Functioning backend for caregiver - Functioning backend for patient - Stable internet connection. | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |
| --- | --- |
|  | Priority: High |
| Requirements validated: REQ-5.3.1.1, REQ-5.3.1.2, REQ-5.3.1.3, REQ-5.3.1.4, REQ-5.3.2.1, REQ-5.3.2.2, REQ-5.3.2.3, REQ-5.3.2.4, REQ-5.3.2.5, REQ-5.3.2.6, REQ-5.3.3.1, REQ- 5.3.3.2, REQ-5.3.4.1, REQ-5.3.4.2, REQ-5.3.5.1, REQ-5.3.5.2, REQ-5.3.5.3 |  |
| TEXT EXECUTOR: Alyssa Harding |  |
| TEST SCRIPT STEPS/RESULTS |  |

| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACT UAL RESU LTS | PASS/ FAIL | Defects Found |
| --- | --- | --- | --- | --- | --- |
| TC-3.1: Caregiver Profile information updated |  |  |  |  |  |
| 1. | - Open Caregiver Dashboard - Open My Profile - Update profile information - Press “Save” | - Information is updated in the database - Dashboard information reflects changes |  |  |  |

|  |  | to profile information |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC-3.2: Patient Profile information updated |  |  |  |  |  |
| 2. | - Patient Profile information updated - Open My Profile - Update profile information - Press “Save” | - Patient Profile information updated - Patient Profile information updated |  |  |  |
| TC-3.3: Allow multiple Caregivers to link to a Patient |  |  |  |  |  |
| 3. | - Caregiver 1 opens Caregiver Dashboard - Caregiver 1 presses “+” to open Add New Patient form - Caregiver 1 links to patient - Caregiver 2 opens Caregiver Dashboard - Caregiver 2 presses “+” to open Add New Patient form - Caregiver 2 links to patient | - Patient appears on Caregiver 1’s Caregiver Dashboard - Patient appears on Caregiver 2’s Caregiver Dashboard - Both Caregivers appear on patient’s Patient Dashboard |  |  |  |
| TC-3.4: Allow Profile Linking between Caregiver and Patient |  |  |  |  |  |
| 4. | - The caregiver opens the Caregiver Dashboard - The caregiver presses “+” to open the Add | The caregiver shall have access to all of the patient’s records. |  |  |  |

| 5. | New Patient form - The caregiver fills in the patient’s information in the form and presses “Submit” | - The patient appears on the caregiver’s Caregiver Dashboard - The caregiver appears on the patient’s Patient Dashboard |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC-3.5: All caregiver features and linked patient information are shown to caregiver |  |  |  |  |  |
| 6. | The caregiver opens the Caregiver | - The caregiver is shown a list of all linked patients - The caregiver has access to all linked patient records - The caregiver has access controls to all caregiver functionalities. |  |  |  |
| TC-3.6: All patient features are shown to patient |  |  |  |  |  |
| 7. | The patient opens the Patient Dashboard | - The patient is shown a list of all linked caregivers - The patient has access controls to all patient functionalities. |  |  |  |
| TC-2.8: Multi-Caregiver Permissions |  |  |  |  |  |
| 1. | Patient and caregiver open dashboard. | System shows today’s tasks and alerts, including from cameras and smart devices |  |  |  |
| TC-2.9: Revoke Caregiver Access |  |  |  |  |  |
| 1. | Manager removes a caregiver. | That caregiver loses access within 60 seconds and the event is logged. |  |  |  |

## Tasks and Pre-defined Care Templates Test Suite

Scope: Assign custom and pre-defined tasks to patients.

Total Test Cases: 4

Requirements Coverage: REQ-5.4.1.1 - 5.4.2.5

| Prerequisites for this test: Fresh app installation (user logged in) Internet connectivity Test email/password credentials Mobile device ready to receive SMS | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |
| --- | --- |
|  | Priority: High |
| Requirements validated: REQ-5.4.1.1 - 5.4.2.5 |  |
| TEST EXECUTOR: Alex Vecchioni |  |
| TEST SCRIPT STEPS/RESULTS |  |

| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULTS | PASS/ FAIL | Defects Found |
| --- | --- | --- | --- | --- | --- |
| TC-4.1 Caregiver can assign custom task to a patient |  |  |  |  |  |
| 1. | Create a new patient. | New patient is created. |  |  |  |
| 2. | Navigate to the Tasks section of the new patient. | The Tasks section can be viewed from the patient dashboard and is empty. |  |  |  |
| 3. | Caregiver selects ‘Add Task’ button | Assign Task Menu is shown, containing ‘Custom Task’ and task templates. |  |  |  |
| 4. | Caregiver selects ‘Custom Task’ | The ‘Add Custom Task’ form is displayed with empty fields. |  |  |  |

| 5. | Caregiver enters task details and selects ‘Save’ | The new task is displayed under the Tasks section. |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC-4.2 Caregiver can assign task from template to a patient |  |  |  |  |  |
| 1. | Create a new patient. | New patient is created. |  |  |  |
| 2. | Navigate to the Tasks section of the new patient. | The Tasks section can be viewed from the patient dashboard and is empty. |  |  |  |
| 3. | Caregiver selects ‘Add Task’ button | Assign Task Menu is shown, containing ‘Custom Task’ and task templates. |  |  |  |
| 4. | Caregiver selects ‘Sleep’ | The ‘Add Task’ form is displayed with pre-filled fields. |  |  |  |
| 5. | Caregiver reviews task details and selects ‘Save’ | The new task is displayed under the Tasks section. |  |  |  |
| TC-4.3 Caregiver can edit a task assigned to a patient |  |  |  |  |  |
| 1. | Caregiver assigns a task to a patient | The new task is displayed under the Tasks section. |  |  |  |
| 2. | Caregiver selects ‘Edit’ for newly created task. | The ‘Add Task’ form is displayed with pre-filled fields for the selected task. |  |  |  |
| 3. | Caregiver edits a field and selects ‘Save’ | The edited task is displayed under the Tasks section. |  |  |  |

| 4. | Caregiver selects the edited task. | The task details are displayed reflecting the changes made. |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TC-4.4 Caregiver can edit a task assigned to a patient |  |  |  |  |  |
| 1. | Caregiver assigns a task to a patient | The new task is displayed under the Tasks section. |  |  |  |
| 2. | Caregiver selects ‘Delete Task’ for newly created task. | The ‘Delete Task’ form is displayed asking for confirmation to delete the task. |  |  |  |
| 3. | Caregiver selects ‘Delete’ | The selected task is no longer displayed under the Tasks section. |  |  |  |

## Health Data Tracking Test Suite

Scope: Track patient symptoms in CareConnect application

Total Test Cases: 21

Requirements Coverage: REQ-5.6.1.1 - 5.6.14.8

| Prerequisites for this test: Fresh app installation (user logged in) Internet connectivity Test email/password credentials Mobile device ready to receive SMS | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |
| --- | --- |
|  | Priority: High |
| Requirements validated: REQ-5.6.1.1 - 5.6.14.8 |  |
| TEST EXECUTOR: Alyssa Harding |  |
| TEST SCRIPT STEPS/RESULTS |  |

| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULTS | PASS/FAIL | Defects Found |
| --- | --- | --- | --- | --- | --- |
| TC-4.1 HIPPA Permission |  |  |  |  |  |
| 1. | Create a new user account | HIPPA/GDPR permission dialog is displayed |  |  |  |
| 2a. | User clicks “Accept” | Account Creation proceeds |  |  |  |
| 2b. | User clicks “Refuse” | Account Creation terminates |  |  |  |

| TC-4.2 Patient can submit mood entry |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1. | Create a new patient. | New patient is created. |  |  |  |
| 2. | Navigate to the symptom section. | Mood entry can be viewed from the dashboard |  |  |  |
| 3. | Patient enters mood and pain level. | Mood and pain level are recorded into patient health data. |  |  |  |
| TC-4.3 View Symptom Graph |  |  |  |  |  |
| 1. | Select symptom graph. | Line chart shows historical data, supports filtering, and tooltips. |  |  |  |
| TC-4.4 Audit Trail – Add |  |  |  |  |  |
| 1. | A new medical condition is added to the test patient’s account. |  |  |  |  |
| 2. | The account’s audit log is accessed. | The addition is logged in the audit log. |  |  |  |
| TC-4.5 Audit Trail – Delete |  |  |  |  |  |
| 1. | A medical condition is deleted from the test patient’s account. |  |  |  |  |
| 2. | The account’s audit log is accessed. | The deletion is logged in the audit log. |  |  |  |
| TC-4.6 Audit Trail – Modify |  |  |  |  |  |
| 1. | Data on a medical condition is edited on the test patient’s account. |  |  |  |  |
| 2. | The account’s audit log is accessed. | The modification is logged in the audit log. |  |  |  |
| TC-4.7 Audit Trail – View |  |  |  |  |  |
| 1. | A test caregiver account accesses the medical history of the test patient. |  |  |  |  |
| 2. | The test patient’s audit log is accessed. | The audit log contains an entry that contains: test caregiver's ID, patient ID's, and action performed (accessing patient ID's history). |  |  |  |
| TC-4.8 Medication Reminder – Patient Configuration |  |  |  |  |  |
| 1. | A reminder to take Zoloft at 10 AM is set up by the tester, in a test patient account. | A confirmation dialog appears. |  |  |  |
| 2. | Tester views medication reminder list. | The created Zoloft reminder is present on the reminder list. |  |  |  |
| 3. | System clock reaches 10 AM. | The application displays a reminder. |  |  |  |
| 4. | Tester clicks on the reminder and changes the time to 11 AM. | This change is reflected on the reminder list. |  |  |  |
| 5. | System clock reaches 11 AM. | The application displays a reminder. |  |  |  |
| TC-4.9 Medication Reminder – Caretaker Configuration |  |  |  |  |  |
| 1. | A reminder to take Zoloft at 10 AM is set up by the tester, via a caretaker account, on a test patient account. | A confirmation dialog appears. |  |  |  |
| 2. | Tester views medication reminder list in the patient account. | The created Zoloft reminder is present on the reminder list. |  |  |  |
| 3. | System clock reaches 10 AM. | The patient account application displays a reminder. |  |  |  |
| 4. | Tester clicks on the reminder and changes the time to 11 AM. | This change is reflected on the reminder list. |  |  |  |
| 5. | System clock reaches 11 AM. | The patient account application displays a reminder. |  |  |  |
| TC-4.10 Medication Reminder – Delete |  |  |  |  |  |
| 1. | Tester creates a medication reminder to take Zoloft 10 AM. | A confirmation dialog appears. |  |  |  |
| 2. | Tester creates a medication reminder to take Advil 10 AM. | A confirmation dialog appears. |  |  |  |
| 3. | Tester deletes the Advil reminder. | Reminder is removed from the reminder list. |  |  |  |
| 4. | System clock reaches 10 AM. | Only the Zoloft reminder is displayed. |  |  |  |
| TC-4.11 Medication Reminder – Push Notification |  |  |  |  |  |
| 1. | Test patient opts in to push notifications. |  |  |  |  |
| 2. | Test patient sets up a reminder to take Zoloft at 2 minutes from the test time daily. | A confirmation dialog appears. |  |  |  |
| 3. | The system clock advances two minutes. | The test patient’s phone receives a push notification to tell them to take Zoloft. |  |  |  |
| TC-4.12 Medication Reminder – Email |  |  |  |  |  |
| 1. | Test patient opts in to email, and provides an email address. |  |  |  |  |
| 2. | Test patient sets up a reminder to take Zoloft at 2 minutes from the test time daily. |  |  |  |  |
| 3. | The system clock advances two minutes. | An email reminder to take Zoloft is sent to the provided email. |  |  |  |
| TC-4.13 Medication Reminder – SMS |  |  |  |  |  |
| 1. | Test patient opts in to SMS messages and provides the target phone number. |  |  |  |  |
| 2. | Test patient sets up a reminder to take Zoloft at 2 minutes from the test time daily. | A confirmation dialog appears. |  |  |  |
| 3. | The system clock advances two minutes. | An SMS message is received by the provided phone. |  |  |  |
| TC-4.14 Reminder Timezone Adjustment |  |  |  |  |  |
| 1. | Tester creates an alert for 10 AM on a phone currently set to Eastern Standard Time. | Notification is sent at 10 AM EST. |  |  |  |
| 2. | Tester changes the phone’s internal clock to PST. | Notification is sent at 10 AM PST (1 PM EST.) |  |  |  |
| TC-4.15 Reminder Confirmation |  |  |  |  |  |
| 1. | A reminder to take Zoloft at 10 AM is set up by the tester, via a caretaker account, on a test patient account. | A confirmation dialog appears. |  |  |  |
| 2. | System clock reaches 10 AM and the notification is sent. |  |  |  |  |
| 3. | Tester opens patient account, confirms that a dosage was taken. | Dose is added to internal medication logging, nothing is sent to caretaker account. |  |  |  |
| TC-4.16 Reminder Confirmation Failure |  |  |  |  |  |
| 1. | A reminder to take Zoloft at 10 AM is set up by the tester, via a caretaker account, on a test patient account. | A confirmation dialog appears. |  |  |  |
| 2. | System clock reaches 10 AM and the notification is sent. |  |  |  |  |
| 3. | No confirmation is carried out for an hour. | An internal app message is sent to the caretaker account, and an email is sent to their email, notifying them about the missed dosage. |  |  |  |
| TC-4.17 Adding Default Symptom –Patient |  |  |  |  |  |
| 1. | Tester opens “Symptoms” screen on the application. | Default Symptoms are listed. |  |  |  |
| 2. | Tester selects “Fever” from the list. | Tester is prompted for the date the symptom first appeared. |  |  |  |
| 3. | Tester enters “May 9”. | Symptom and date are both added to the patient’s symptom list. |  |  |  |
| TC-4.18 Adding Default Symptom –Caregiver |  |  |  |  |  |
| 1. | Tester uses a test caregiver account to accesses a patient profile. |  |  |  |  |
| 2. | Tester opens “Symptoms” screen on the application. | Default Symptoms are listed. |  |  |  |
| 3. | Tester selects “Fever” from the list. | Tester is prompted for the date the symptom first appeared. |  |  |  |
| 4. | Tester enters “May 9”. | Symptom and date are both added to the patient’s symptom list. |  |  |  |
| TC-4.18 Adding Custom Symptom –Patient |  |  |  |  |  |
| 1. | Tester opens “Symptoms” screen on the application. | Default Symptoms are listed. |  |  |  |
| 2. | Tester chooses to add a custom symptom. | Tester is prompted for a description of the symptom, and the date the symptom first appeared. |  |  |  |
| 3. | Tester provides “Turning Blue” and “May 9th”. | Symptom is added to the patient’s symptom list, with the given description and date. |  |  |  |
| TC-4.20 Adding Custom Symptom –Caregiver |  |  |  |  |  |
| 1. | Tester uses a test caregiver account to accesses a patient profile. |  |  |  |  |
| 2. | Tester opens “Symptoms” screen on the application. | Default Symptoms are listed. |  |  |  |
| 3. | Tester chooses to add a custom symptom | Tester is prompted for a description of the symptom, and the date the symptom first appeared. |  |  |  |
| 4. | Tester provides “Turning Blue” and “May 9th”. | Symptom is added to the patient’s symptom list, with the given description and date. |  |  |  |
| TC-4.21 Symptom Notifications |  |  |  |  |  |
| 1. | Tester adds the symptom “fever” to a test patient account. | Confirmation dialog appears. Linked caregiver account receives a notification. |  |  |  |
| 2. | Tester sets the symptom notification for 10 AM. | Confirmation dialog appears. |  |  |  |
| 3. | Internal clock reaches 10 AM. | A push notification is sent to the test patient account. |  |  |  |
| 4. | Tester accepts notification. | The symptoms menu is opened. |  |  |  |
| 5. | Tester adds “vomiting” as a symptom. | Vomiting is added to the list of active symptoms. Linked caregiver account is notified of the new symptom. |  |  |  |
| 6. | Internal clock reaches 10 AM. | A push notification is sent to the test patient account. |  |  |  |
| 7. | Tester accepts notification. | The symptoms menu is opened. |  |  |  |
| 8. | Tester makes no changes, clicks confirm dialog. | A notification is sent to the linked caregiver account, confirming there have been no changes. |  |  |  |
| TC-4.22 Symptom Changes – Offline Entry |  |  |  |  |  |
| 1. | Tester disconnects the test device from the internet. | Notification of offline status appears. |  |  |  |
| 2. | Tester adds “Fever” to symptom list. | Notification message appears. |  |  |  |
| 3. | Tester connects the test device to the internet. |  |  |  |  |
| 4. | Tester uses a caregiver account to view the test patient’s symptoms. | “Fever” is displayed, with the correct starting date. |  |  |  |
| TC-4.23 View Symptoms – Caregiver |  |  |  |  |  |
| 1. | Tester adds “fever” and “vomiting” symptoms to a test patient account. | Notification messages appear. |  |  |  |
| 2. | Tester accesses the patient’s symptom list from a linked caregiver account. | “Fever” and “Vomiting” are displayed, along with provided starting dates. |  |  |  |
| TC-4.24 Remove Symptom |  |  |  |  |  |
| 1. | Tester sets up a test patient account with “Fever” and “Vomiting” symptoms. These are set to have begun two days before the current system date. |  |  |  |  |
| 2. | Tester navigates to the symptoms screen. | Fever and Vomiting are displayed. |  |  |  |
| 3. | Tester chooses “End Symptom” on Vomiting. | User is prompted for the date the symptom ended. |  |  |  |
| 4. | Tester enters today’s date. | Symptom is removed from the active symptom list. |  |  |  |
| TC-4.25 AI Voice Input: Symptom & Allergy Tracking |  |  |  |  |  |
| 1. | Tester taps mic and says: “I’m having severe mood swings and crying a lot lately” | AI fills the “Mental Health Symptom” and “Clinical Notes” fields and sets Severity to Severe. | Text fields populate correctly, but Severity remains “Mild”. | Partial Pass | Severity level does not change after AI analysis. The field stays on “Mild” even when the voice input clearly mentions “severe.” |
| 2. | Tester taps mic and says: “I get severe hives when I take amoxicillin” | AI fills Drug/Medication with Amoxicillin, Allergic Reaction with Hives, and sets Severity to Severe | Allergic Reaction shows the full sentence instead of just “Hives,” Drug/Medication remain blank, and Severity stays at “Mild” | Fail | Drug name is not auto-filled, severity does not update based on the voice input, and the reaction field keeps the whole phrase instead of just “Hives.” |
| 3. | Tester taps mic but internet is disconnected | System shows “AI analyze failed.” tester can enter data manually | A message “AI analysis failed: ClientException: Failed to fetch…” is displayed. Manual input fields remain editable | Pass | None |
| 4. | Tester opens the caregiver side and views the linked patient record | AI voice transcription of symptom and allergy entries from the patient side are visible to the caregiver. Caregiver does not use AI voice input | No symptoms or allergy entries appeared on the caregiver side. The caregiver view did not update the patient’s recorded data. | Fail | The test caregiver account is not linked to the patient's record, so symptom and allergy data do not sync or appear in the caregiver view. |
| TC-4.26: Manual Addition of Symptom — Caregiver |  |  |  |  |  |
| 1. | Caregiver logs into the CareConnect application | Patient dashboard is displayed. |  |  |  |
| 2. | Navigate to Allergies section and tap “+ Add Allergy.” | “Add Allergy” form appears with fields for Medication/Substance, Reaction, and Severity. |  |  |  |
| 3. | Open “Symptoms” section and tap “+ Add Symptom.”. | “Add Symptom” form appears with description and date fields. |  |  |  |
| 4. | Enter “Fever” and set start date to current date. Tap Save. | “Fever” is added to patient’s symptom list. |  |  |  |
| 5. | Refresh the patient’s account view on the patient device.. | “Fever” appears in the patient’s symptom list with matching details. |  |  |  |
| TC-4.27: Manual Addition of Allergy — Caregiver |  |  |  |  |  |
| 1. | Caregiver logs into CareConnect and selects the linked patient | Patient dashboard is displayed |  |  |  |
| 2. | Navigate to Allergies section and tap “+ Add Allergy.” | “Add Allergy” form appears with fields for Medication/Substance, Reaction, and Severity. |  |  |  |
| 3. | Enter “Penicillin” for Medication, “Rash” for Reaction, and set Severity to “Moderate.” Tap Save. | New allergy record is added and visible in the patient’s allergy list. |  |  |  |
| 4. | Open the patient’s account view (on their device). | “Penicillin – Rash (Moderate)” appears in allergy list. |  |  |  |
| 5. | View audit log for caregiver action.. | Log entry includes “Add Allergy,” caregiver ID, patient ID, and timestamp. |  |  |  |

| TC-4.28: Patient Details - Caregiver |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1. |  |  |  |  |  |
| TC-4.29 Patient List – Info Tab |  |  |  |  |  |
| 1. | Tester clicks the Info tab | Contact Information and Emergency Contact sections are visible | The “Contact Information” section displays correct phone, email, date of birth, and address. The “Emergency Contact” section shows Michael Johnson with phone number | Pass | None |
| 2. | Tester verifies field labels and formatting | All data is aligned, readable, and labeled correctly (e.g., Phone, Email, DOB, Address) | All fields are clearly labeled and properly aligned with correct formatting | Pass | None |
| 3. | Tester refreshes the page and reopens the Info tab. | Info tab reloads correctly, showing the same accurate data. | Page reloads successfully with no errors or missing fields | Pass | None |
| TC-4.30 Patient Details – Mood Tab |  |  |  |  |  |
| 1. | Tester clicks on the Mood tab on the Patient Details page. | The system loads the Mood section showing daily mood entries with date, rating, and comment | Mood records are displayed correctly with dates (Dec 23–27), mood icons, scores (e.g., 2/5, 3/5, 4/5), and short notes describing each entry | Pass | None |
| 2. | Tester verifies that each mood entry includes a label, score, and note | Each record should show the mood status (e.g., Poor, Fair, Good), score (1–5), and a short comment explaining the mood | Each entry displays correctly with proper emoji, score, and description (e.g., “Poor, 2/5, Feeling exhausted and overwhelmed”) | Pass | None |
| 3. | Tester scrolls through all mood entries | All mood records appear in order by date and show the correct date, mood label, emoji, score, and comment without missing information | Entries from Dec 23–27 are listed in order and display full details | Pass | None |
| 4. | Tester refreshes the page and reopens the Mood tab. | Mood entries reload correctly with the same data and layout | Mood tab reloads fine; all information remains visible. | Pass | None |
| TC-4.31 Patient Details – Health Tab |  |  |  |  |  |
| 1. | Tester clicks the Health tab on the Patient Details page. | The system loads the Health section showing Recent Symptoms and Current Medications | Both sections render correctly with their headers and content areas. | Pass | None |
| 2. | Tester reviews the Recent Symptoms section. | Each entry shows the date, the symptoms, a severity badge (mild/moderate/severe) with its color, and a comment note (if present); entries are sorted newest first | Entries display date (e.g., “Dec 27”), symptoms (e.g., Fatigue, Nausea, Joint pain), severity badge with correct color, notes where entered; list is in descending date order | Pass | None |
| 3. | Tester verifies severity badge labeling and special case rendering | Severity badge text is “mild” (green), “moderate” (orange), or “severe” (red). If the symptom name is “No symptoms reported”, it shows a green check icon and green-styled label | Badges show correct labels/colors; “No symptoms reported” renders with a green check and green label | Pass | None |
| 4. | Tester reviews Current Medications entries and ordering | Each medication card shows the name, status badge, dosage, frequency, start date, last taken date and time, and a compliance bar with percentage. Medications are listed with critical ones first, followed by the rest in alphabetical order | Cards display all fields correctly; compliance bars and colors show accurate percentages; critical items appear first, followed by alphabetical order | Pass | None |
| 5 | Tester refreshes the page and reopens the health tab | The health tab reloads correctly, showing the same symptoms and medication information as before | The page reloads with no errors; all symptoms and medication data stay visible and accurate | Pass | None |
| TC-4.32 Patient Details – Virtual Check-In Tab |  |  |  |  |  |
| 1. | Tester clicks the Virtual Check-In tab on the Patient Details page. | The section shows the title “Virtual Check-In History” and the Configure Patient Check-in button. | The header and button appear correctly | Pass | None |
| 2. | Tester reviews the list of check-ins. | Each entry shows a color-coded badge (routine/follow-up/urgent), clinician name, duration, status, mood, next check-in date, and a session summary | All fields display correctly with proper layout and labels | Pass | None |

## AI Integration Test Suite

Scope: AI Integrations in CareConnect application

Total Test Cases: 3

Requirements Coverage: REQ-5.7.1.1 - REQ-5.7.3..38

| Prerequisites for this test: Fresh app installation (user logged in) Internet connectivity Test email/password credentials Mobile device ready to receive SMS AI Integration Complete | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |
| --- | --- |
|  | Priority: High |
| Requirements validated: REQ-5.7.1.1 - REQ-5.7.2.8 |  |
| TEST EXECUTOR: Alyssa Harding |  |
| TEST SCRIPT STEPS/RESULTS |  |

| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULT | PASS/FAIL | Defects Found |
| --- | --- | --- | --- | --- | --- |
| TC-5.1 Caregiver Submits AI Question via Text |  |  |  |  |  |
| 1. | Caregiver submits a question from an uploaded file | AI responds based on the information provided in the upload. |  |  |  |
| TC-5.2 Submit Clinical Question in AI Feature (e.g., "Should I adjust medication?") |  |  |  |  |  |
| 1. | Caregiver submits a question needing medical judgment. | System flags the question. Displays message: “Please consult a licensed medical professional.” |  |  |  |
| TC-5.2 Submit audio sample to AI for voice diarization enrollment (New in v2.0) |  |  |  |  |  |
| 1. | Patient submits audio sample to AI service for voice diarization enrollment. | - System registers the voice sample and uses it to diarize future audio transcription.. |  |  |  |

## Communication and Media Test Suite

Scope: In-App Messaging, Audio and Video Calling, Emergency SOS Mode, Virtual Check-in Rounds, Media Uploads, Voice-Activated Commands, and Telehealth Bridge

Total Test Cases: 17

Requirements Coverage: REQ-5.8.1.3.1–5.8.1.3.5, REQ-5.8.2.3.1–5.8.2.3.6

| Prerequisites for this test: | Software Versions: Application: CareConnect Software Version: 1.0 |
| --- | --- |

| Two registered users (one caregiver, one patient) linked as contacts Both users have internet, microphone and camera access enabled Both users are signed in on two devices Both users have an active internet connection | Operating System: iOS 18 |
| --- | --- |
|  | Priority: High |
| Requirements validated: REQ-5.8.1.3.1–5.8.1.3.5, REQ-5.8.2.3.1–5.8.2.3.6 |  |
| TEST EXECUTOR: Alyssa Harding |  |
| TEST SCRIPT STEPS/RESULTS |  |

| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULTS | PASS/FAIL | Defects Found |
| --- | --- | --- | --- | --- | --- |
| TC-6.1: In-App Messaging - Send and Receive Text Message |  |  |  |  |  |
| 1. | On User A’s device, open the conversation with User B (or start a new chat). | Conversation screen is displayed. |  |  |  |
| 2. | In the message input field, type a message (e.g. “Hello”) and tap Send. | Message appears immediately in User A’s chat window (with current timestamp) (REQ-5.8.1.3.1). |  |  |  |
| 3. | Verify message metadata (sender, timestamp, delivery icon if applicable). | Message shows correct sender name, timestamp, and delivery status indicator (e.g., single tick). |  |  |  |
| 4. | On User B’s device, confirm receipt of the new message in the same conversation. | User B sees “Hello” appear in real-time with timestamp (per REQ-5.8.1.3.3–3.4). |  |  |  |
| 5. | Verify notification behavior on User B’s device (when app is foreground, background, or locked) | User B receives proper notification (banner, sound, or vibration per system settings). |  |  |  |
| 6. | Confirm that User A’s chat window updates to show “Delivered”/“Seen” status once User B opens the message. | Status changes correctly in User A’s view (REQ-5.8.1.3.5). |  |  |  |
| 7. | Attempt to send a second message quickly (e.g., “How are you?”). | Messages preserve correct order and timestamps. |  |  |  |
| 8. | Switch User B to offline mode (disable Wi-Fi/Cellular) and repeat Step 2. | Message is queued on User A’s side, marked “Pending.” Once User B reconnects, queued message is delivered. |  |  |  |
| 9. | Verify edge case: very long text message (e.g., >500 characters). | Message is sent and displayed correctly without truncation or app crash. |  |  |  |
| TC-6.2: In-App Messaging - Conversation List Updates |  |  |  |  |  |

| 1. | On User A’s device, send a new message to User B (as above). | New message is sent successfully and appears in User A’s chat window. |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 2. | Navigate back to the inbox/chat list view. | A conversation entry for User B shows the latest message snippet and timestamp (confirm stored message, per REQ- 5.8.1.3.4–3.5). |  |  |  |
| 3. | Verify conversation ordering in chat list. | User B’s conversation moves to the top of the list (most recent activity first). |  |  |  |
| 4. | On User B’s device, close and reopen the chat. | The previously sent message still appears in the conversation (persisted storage). |  |  |  |
| 5. | On User B’s device, navigate to inbox/chat list view. | Conversation entry shows latest message snippet and timestamp, ordered correctly. |  |  |  |
| 6. | Kill User B’s app (force close), relaunch, and check the chat list. | Conversation still appears with correct latest message snippet and timestamp (ensures durable storage across sessions). |  |  |  |
| 7. | Edge case: Send multiple messages quickly (e.g., 3–5). | Inbox/chat list always displays the last message snippet, with accurate timestamp. |  |  |  |
| TC-6.3 In-App Messaging - Message Persistence After Restart |  |  |  |  |  |
| 1. | On User A’s device, send a message to User B. | Message is delivered to User Band visible in both chat windows. |  |  |  |
| 2. | Close the app completely (force close) on both User A and User B devices. | App session ends, message data saved to persistent storage. |  |  |  |
| 3. | Reopen the app on both devices and log in again. | Conversation history, including the last sent message, is still present on both sides (REQ-5.8.1.3.5). |  |  |  |
| 4. | Verify timestamps and sender metadata on reloaded conversation. | Message retains correct timestamp and sender info after restart. |  |  |  |
| 5. | Edge case: Restart device(s), then reopen the app. | Conversation history is still intact and synced after full device restart. |  |  |  |
| TC-6.4 Audio and Video Calling – Initiate and Connect Audio Call |  |  |  |  |  |
| 1. | On User A’s device (e.g., patient), open User B’s (caregiver) profile or chat and tap the Audio Call icon. | An outgoing audio call is placed; User B’s device shows an incoming call alert (with ringtone/vibration per system settings). |  |  |  |

| 2. | On User B’s device, tap Accept on the call alert. | The audio call connects; both users can hear each other (REQ-5.8.2.3.1). |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 3. | Verify call status indicators (e.g., “Connected,” call timer). | Call UI updates to show connection status and timer. |  |  |  |
| 4. | Verify that an End Call button is visible on both devices. | Users can end the call by tapping it. |  |  |  |
| 5. | On User A’s device, tap End Call. | Call terminates on both devices; UI returns to chat screen. |  |  |  |
| 6. | Edge case: Reject the call on User B’s device instead of answering. | User A sees “Call Declined” or equivalent status. |  |  |  |
| 7. | Edge case: User B does not respond | User A sees “No Answer” after timeout, and User B sees missed call notification |  |  |  |
| TC-6.5 Audio and Video Calling – Initiate and Connect Video Call |  |  |  |  |  |
| 1. | On User A’s device, open User B’s profile/chat and tap the Video Call icon. | An outgoing video call is placed; User B’s device shows an incoming video call alert. (with ringtone/vibration per system settings). |  |  |  |
| 2. | On User B’s device, tap Accept on the call alert. | The video call connects; both users see each other’s video feed (per REQ- 5.8.2.3.1). |  |  |  |
| 3. | During the call, on one device tap the Mute icon and the Disable Video icon. | Audio is muted on that device, and the video stream stops; UI indicates the mute/video-off state (per REQ-5.8.2.3.5). |  |  |  |
| 4. | Verify call status indicators (e.g., “Connected,” call timer). | Call UI updates to show connection status and timer. |  |  |  |
| 5. | On User A’s device, tap End Call. | Call terminates on both devices; UI returns to chat screen. |  |  |  |
| 6. | Edge case: User B Rejects the video call instead of answering. | User A sees “Call Declined” or equivalent status. |  |  |  |
| 7. | Edge case: User B does not respond | User A sees “No Answer” after timeout, and User B sees missed video call notification. |  |  |  |
| TC-6.6 - Emergency SOS – Patient sees and taps Emergency SOS button |  |  |  |  |  |
| 1. | Patient logs in and views the dashboard. | SOS button is visible and tappable. |  |  |  |

| TC-6.7 - Emergency SOS – Patient sends an Emergency SOS alert |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Following success of test case 8.8, patient taps SOS button |  |  | Emergency alert confirmation notification is visible. |  |  |  |  |  |  |  |  |
| TC-6.8 - Emergency SOS – Caregiver receives Emergency SOS alert |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. | Following success of test case 8.9, a patient sends an emergency SOS alert. |  |  | Caregiver receives Emergency SOS alert pop up on their screen. (per REQ-5.9.1.2). |  |  |  |  |  |  |  |  |
| 2. | Verify alert details (patient name/ID, timestamp, location if supported). |  |  | Alert displays correct patient information and time of trigger. |  |  |  |  |  |  |  |  |
| 3. | Caregiver taps Acknowledge/Respond on the alert. |  |  | System marks alert as acknowledged, patient sees confirmation, and caregiver is redirected to patient support workflow. |  |  |  |  |  |  |  |  |
| TC-6.9 ot-In – Navigate to “Create Check-In Questionnaire” REQ-5.8.4.1.3.1, REQ-5.8.4.1.3.2, REQ-5.8.4.1.3.11 |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | From the caregiver dashboard, tap Create Check-In. | Caregiver is directed to Create Check-In Questionnaire page. |  | Step moved to “configure questions” under patient details under assigned caregiver. |  | PASS |  |  | Due to the movement of the tab, original criteria have shifted, but functional. |  |  |
|  |  | Verify form elements present. | Page shows: title input (optional), structured Q&A form (question fields), frequency control (dropdown or scheduler), and Review button. |  | Pre-selected questions populate to choose from with option to click the check box below or be able to create your own questions and add. |  | PASS |  |  |  |  |  |
|  |  | Inspect field affordances. | Each question field is clearly labeled; add/remove question controls visible; frequency control enabled. |  | Questions are able to be added or removed. |  | PASS |  |  |  |  |  |
| TC-6.10 Virtual Check-In – Compose Questions & Frequency REQ-5.8.4.1.3.2, REQ-5.8.4.1.3.3, REQ-5.8.4.1.3.11 |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Enter 3 questions in the structured Q&A form. | Questions are captured in form; no truncation; live validation passes. |  | Questions are typed accordingly with no truncation. |  | PASS |  |  |  |  |  |
|  |  | Select frequency (e.g., Daily at 09:00). | Frequency value is stored in form state and displayed in summary widget. |  | No frequency selection at this time. |  | FAIL |  |  | Currently, frequency is based off the caregiver typing questions each time. |  |  |
|  |  | Attempt to leave a question blank and tap Review. | Inline validation prompts to complete/remove blank items; cannot proceed with invalid entries. |  | Does not let you add blank questions. |  | PASS |  |  | No prompt to fill out blank questions. |  |  |
| TC-6.11 Virtual Check-In – Review & Confirmation Options REQ-5.8.4.1.3.2, REQ-5.8.4.1.3.3, REQ-5.8.4.1.3.11 |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. |  | Tap Review. | Review screen shows all questions and selected frequency exactly as entered. |  |  |  |  |  |  |  |  |  |
| 2. |  | Verify action controls. | Confirm and Cancel buttons are visible and enabled. |  |  |  |  |  |  |  |  |  |
| TC-6.12 Virtual Check-In – Confirm, Save Locally, Schedule Delivery REQ-5.8.4.1.3.6 |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | On Review screen, tap Confirm. | App saves caregiver inputs locally (visible in Drafts/Scheduled) and schedules per selected frequency. |  | Application has a “Save” button ready, but unable to save at this time. |  | FAIL |  |  | The backend is not fully enabled to save with configuration and Save repositories at this time. |  |  |
|  |  | Inspect scheduled item. | Scheduled check-in shows next run time; status “Scheduled.” |  |  |  |  |  |  |  |  |  |
| 1. |  | Toggle device offline, reopen app, view scheduled item. | Item remains visible locally; schedule persists; will sync when online. |  |  |  |  |  |  |  |  |  |
| TC-6.13 Virtual Check-In – Cancel Preparation Flow REQ-5.8.4.1.3.7 |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | On Review screen, tap Cancel. | Preparation flow ends; preliminary inputs are deleted (no draft saved). |  |  |  |  |  |  |  |  |  |
|  |  | Verify redirect. | User is redirected to Check-In Questionnaire page (or previous list page per UX). |  |  |  |  |  |  |  |  |  |
|  |  | Return to Create page. | Form is empty (no residual questions/frequency). |  |  |  |  |  |  |  |  |  |
| TC-6.14 Virtual Check-In – Patient Receives & Completes; Caregiver Notified REQ-5.8.4.1.3.6, REQ-5.8.4.1.3.8 |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Allow scheduled time to elapse (or trigger send now). |  | Patient receives the questionnaire notification and form. |  | Upon Saving, trigger has not been set yet. |  | FAIL |  |  | Additional files needed for Patient to receive notification upon submission. |  |
|  |  | On patient device, complete and submit the check-in. |  | Submission succeeds; patient sees confirmation. |  | Patient has check-in page but contains mock data. |  | FAIL |  |  | More work required to enable Patient virtual check in option with the caregiver. |  |
|  |  | On caregiver device, observe notifications. |  | Caregiver receives completion notification; tapping it opens the completed check-in details. |  | No notification abilities at this time relating to virtual check in feature. |  | FAIL |  |  | More files needed for notifications to be enabled upon patient completion of questions. |  |
|  |  | Verify storage for analytics/reporting. |  | Completed responses are saved locally on caregiver device and visible in Analytics/Reports. |  |  |  |  |  |  |  |  |
| TC-6.15 Virtual Check-In – Incomplete After 1 Hour Notification REQ-5.8.4.1.3.9 |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Deliver questionnaire to patient; do not complete it. |  | Timer starts at delivery time. |  |  |  |  |  |  |  |  |
|  |  | Wait 1 hour (simulate via test clock if available). |  | Caregiver receives notification: “Virtual check-in not completed” with timestamp/patient ID. |  |  |  |  |  |  |  |  |
|  |  | Open the alert. |  | App deep-links to patient’s check-in status page with options to resend or contact. |  |  |  |  |  |  |  |  |
| TC-6.16 Virtual Check-In – Manual Entry (Caregiver & Patient) REQ-5.8.4.1.3.10 |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | On caregiver device, open a check-in and select Manual Entry. |  | Manual entry UI appears; fields match structured Q&A schema. |  | Manual entry integrated with pre-selected question option. |  | PASS |  |  |  |  |
|  |  | Enter responses and save. |  | Manual responses are saved and appear in patient timeline/analytics with Manual tag. |  | The ability to save at this time is not enabled, due to missing files. |  | FAIL |  |  | Save button not fully connected to patient side from caregiver, due to missing files. |  |
|  |  | On patient device, open Manual Entry (if exposed to patients). |  | Same schema; saving marks entry as patient-submitted. |  | For Virtual Check in, mock data still exists |  | FAIL |  |  | Needs front to back connection for compliance. |  |
| TC-6.17 Virtual Check-In – Data Persistence & Reporting Integrity REQ-5.8.4.1.3.6, REQ-5.8.4.1.3.8 (persistence/analytics specifics) |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Complete several check-ins over 2 cycles. |  | All instances appear in caregiver’s local storage list/history. |  |  |  |  |  |  |  |  |
|  |  | Force close app; relaunch and sign in. |  | History persists; no duplicates/loss. |  |  |  |  |  |  |  |  |
|  |  | Open Analytics/Reports and filter by patient/date. |  | Aggregates match raw entries; timestamps/timezone consistent |  |  |  |  |  |  |  |  |

## Device and Third-Party Integration Test Suite

Scope:  Read Fitbit (Sense 2/Versa 4) via Fitbit Web API, ingest steps, heart rate, SpO₂ as inbound data; no direct device pairing in our app. OAuth 2.0 device‑first grant, then server pull. Time‑series stored in a write‑optimized store (DynamoDB/Timestream per PMP/SRS infra).

Key decisions.

- Server‑centric polling on user consented scopes; client never sees Fitbit client secrets.

- Normalization to wearables_timeseries(user_id, source, metric, t, value, unit); late data allowed (out‑of‑order upserts).

- Privacy: revoke tokens from settings; soft‑delete time‑series (tombstone + 30‑day purge).

APIs (excerpt).

- POST /wearables/fitbit/connect → URL for consent (server generates code_verifier)

- GET /wearables/fitbit/callback?code=… → exchange to tokens (encrypted at rest)

- POST /wearables/sync (job) → pulls new data windows

- GET /wearables/metrics?metric=hr&from=…&to=…

Non‑functional.

- Resiliency: circuit breaker on Fitbit API; retries with jitter; idempotent writes keyed by (user_id, metric, t).

- Security: store refresh tokens encrypted (KMS); rotate client secret yearly; strict scopes.

Total Test Cases: 6

Requirements Coverage: REQ-5.6.1.2.1, REQ-5.6.1.2.2, REQ-5.6.1.2.3, REQ-5.6.1.2.4, REQ-

5.6.1.2.5, REQ-5.9.1.2.6, REQ-5.9.1.2.7, REQ-5.9.1.2.8, REQ-5.9.2.2.1, REQ-5.9.2.2.2, REQ-

5.9.2.2.3, REQ-5.9.2.2.4, REQ-5.9.2.2.5, REQ-5.9.3.2.6, REQ-5.9.3.2.7, REQ-5.9.3.2.1, REQ-

5.9.3.2.2, REQ-5.9.3.2.3, REQ-5.9.3.2.4, REQ-5.9.3.2.5, REQ-5.9.3.2.6, REQ-5.9.3.2.7

| Prerequisites for this test: Valid Fitbit account and device Valid Apple Health account Valid Google Health Connect account Stable internet connectivity No current devices added | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS/Android |
| --- | --- |
|  | Priority: High |
| Requirements validated: REQ-5.6.1.2.1, REQ-5.6.1.2.2, REQ-5.6.1.2.3, REQ-5.6.1.2.4, REQ- 5.6.1.2.5, REQ-5.9.1.2.6, REQ-5.9.1.2.7, REQ-5.9.1.2.8, REQ-5.9.2.2.1, REQ-5.9.2.2.2, REQ- |  |

5.9.2.2.3, REQ-5.9.2.2.4, REQ-5.9.2.2.5, REQ-5.9.3.2.6, REQ-5.9.3.2.7, REQ-5.9.3.2.1, REQ- 5.9.3.2.2, REQ-5.9.3.2.3, REQ-5.9.3.2.4, REQ-5.9.3.2.5, REQ-5.9.3.2.6, REQ-5.9.3.2.7

TEST EXECUTOR: Juan Gaucin

TEST SCRIPT STEPS/RESULTS 3 Tests passed, 1 test was not completed (9.2) , 1 test partially complete

| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULTS | PASS/FAIL | Defects Found |
| --- | --- | --- | --- | --- | --- |
| TC-7.1: Fitbit Integration |  |  |  |  |  |
| 1. | Access wearables option from menu in the patient dashboar | Wearable integration displays “Add new device” button. |  |  |  |
| 2. | Select "Add new device" option | App displays Fitbit options |  |  |  |
| 3. | User selects fitbit option | Fitbit authentication page displays |  |  |  |
| 4. | Access is granted | Connection successful appears on the wearable screen |  |  |  |
| 5. | Select “Got to Dashboard” button | Redirected back to main wearables dashboard to see connected device |  |  |  |
| 6. | Verify metrics were pulled | Fitbit card shows current metrics retrieved from Fitbit |  |  |  |

| TC-7.2: Apple Health Integration |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1. | On iOS device, access wearable settings | "Connect Apple Health" option visible |  |  |  |
| 2. | Tap "Connect Apple Health" | iOS permission dialog appears for HealthKit |  |  |  |
| 3. | Toggle ON permissions (heart rate, steps, sleep data) | Permissions granted |  |  |  |
| 4. | Tap "Allow" to confirm | Returns to app with "Apple Health Connected" status |  |  |  |
| 5. | Verify data appears in dashboard | Apple Health shows as "Connected" with last sync timestamp |  |  |  |
| TC-7.3: Google Health Connect Integration |  |  |  |  |  |
| 1. | On Android device, access wearable settings | Wearable integration displays “Add new device” button. |  |  |  |
| 2. | Select "Add new device" option | Google Health option displays |  |  |  |
| 3. | Select Google Health option | Permissions screens comes up |  |  |  |

| 4. | Complete authorization | Google Health shows as "Connected" with a back to dashboard option |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 5. | Select “Go to Dashboard” button | Google health shows connected and metrics pulled are displayed |  |  |  |
| TC-7.4: Medication Management –Scan code |  |  |  |  |  |
| 1. | Navigate to Medication Management | Add Medication button visible |  |  |  |
| 2. | Tap "Scan NDC Barcode" | Camera opens with barcode scanner overlay |  |  |  |
| 3. | Scan test NDC code | ¦Barcode recognized, processing message appears |  |  |  |
| 4. | Wait for OpenFDA API response | Medication name auto-populates |  |  |  |
| 5. | Verify auto-filled fields | Manufacturer, strength, and form fields filled |  |  |  |
| 6. | Add dosage frequency | Custom fields accept input |  |  |  |
| 7. | Save medication | Medication added to list |  |  |  |
| TC-7.5: Medication Management – Manual Code Entry |  |  |  |  |  |

| 1. | Navigate to Medication Management | Add Medication button visible |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 2. | Tap "Enter NDC code" | Pop up display for manual entry |  |  |  |
| 3. | Enter code 50580-937 | OpenFDA API returns information for medication Acetaminophen |  |  |  |
| 4. | Select “Add medication” | Medication shows on medication list |  |  |  |
| TC-7.6: Medication Management – Manual Entry |  |  |  |  |  |
| 1. | Navigate to Medication Management | Add Medication buttons visible | “Add Medication” buttons are displayed correctly on the screen | Pass | None |
| 2. | Tap "Add Medication Manually" | Pop up display for manual entry | Entry pop-up displayed successfully with all required input fields | Pass | None |
| 3. | Enter code medication information | Information is listed as is entered | Data appears accurately in each field as typed | Pass | None |
| 4. | Select “Add medication” | Medication shows on medication list | New added medication is displayed in the medication list below | Pass | None |

## Billing and Subscription Test Suite  (Updated -2.0)

Scope: Complete billing and subscription management for CareConnect application

Total Test Cases: 9

Requirements Coverage: FR-B1-FR-B4

| Prerequisites for this test: - Fresh app installation (no user logged in) - Internet connectivity - Test email/password credentials - Mobile device ready to receive SMS - Google account available for SSO - Stripe integration |  |  | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Priority: High |  |  |  |
| Requirements validated: FR-B1-FR-B4 |  |  |  |  |  |  |
| TEST EXECUTOR: Alyssa Harding |  |  |  |  |  |  |
| TEST SCRIPT STEPS/RESULTS |  |  |  |  |  |  |
| STEP | TEST STEP/INPUT | EXPECTED RESULTS |  | ACTUAL RESULTS | PASS/FAIL | Defects Found |
| TC-8.1: Display Plan Catalog During Signup |  |  |  |  |  |  |
| 1. | Open the signup page. | Signup page loads. |  |  |  |  |
| 2. | View available subscription plans. | - Two plans are displayed: - Standard: $20/patient/month - Premium: $30/patient/month - Pricing reflects latest backend configuration. |  |  |  |  |

| TC-8.2 Activate Subscription on Successful Payment (Android) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1. | Select a subscription plan. | Subscription plan is selected in UI |  |  |  |
| 2. | Enter valid credit card or PayPal info. | Information appears on screen as it is filled out. |  |  |  |
| 3. | Submit payment. | - Payment is processed via Stripe. - New account is created with ACTIVE status in billing_subscription s. - No trial period is shown or triggered. |  |  |  |
| TC-8.3 Secure Tokenization of Payment Details |  |  |  |  |  |
| 1. | Enter card details and tap "Pay". | Payment is processed successfully. |  |  |  |
| 2. | Inspect UI behavior and back-end logs. | - UI shows loading spinner (≤ 500 ms). - Stripe Elements tokenizes payment. - Only token ID is posted to the server. - Backend does not store raw card data. - Backend responds in < 2 seconds. |  |  |  |

| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULT | PASS/FAIL | Defects Found |
| --- | --- | --- | --- | --- | --- |
| TC-8.5: Open Billing Portal - IOS Only |  |  |  |  |  |
| 1 | Given the user is on the Manage Subscription screen | The Manage Subscription screen is displayed |  |  |  |
| 2 | When the user taps "Open Billing Portal" | The system launches the default browser |  |  |  |
| 3 | Then the Stripe-hosted customer portal opens | Portal loads with HTTPS and correct domain |  |  |  |
| 4 | And the portal displays customer billing information | User sees subscription details and payment options |  |  |  |
| TC-8.6: Complete Successful Payment- IOS Only |  |  |  |  |  |
| 1 | Given the user has initiated checkout process | Stripe checkout screen is displayed |  |  |  |
| 2 | When the user enters valid Stripe test card details | Test card information is accepted |  |  |  |
| 3 | And the user completes the payment | Payment processing succeeds |  |  |  |
| 4 | Then Stripe shows success confirmation | Success page is displayed |  |  |  |
| 5 | And the app receives success universal link | App reopens with success callback |  |  |  |
| 6 | And the subscription status is set to Active | Backend updates subscription to Active status |  |  |  |
| TC-8.7: Cancel Payment Process- IOS Only |  |  |  |  |  |
| 1 | Given the user has initiated checkout process | Stripe checkout screen is displayed |  |  |  |
| 2 | When the user selects Cancel option | Cancel button is clicked |  |  |  |
| 3 | Then the app receives cancel universal link | App reopens with cancel callback |  |  |  |
| 4 | And the subscription remains Inactive/Pending | Subscription status unchanged |  |  |  |
| TC-8.8: Handle Browser Configuration Issues- IOS Only |  |  |  |  |  |
| 1 | Given no default browser is set or Universal Links are disabled | System configuration lacks browser/universal link support |  |  |  |
| 2 | When the user attempts to open billing portal | System detects configuration issue |  |  |  |
| 3 | Then a graceful error message displays | User sees helpful error with retry instructions |  |  |  |
| 4 | And no subscription state changes occur | Status remains unchanged until webhook confirms |  |  |  |
| TC-8.9: Webhook Delay Recovery- IOS Only |  |  |  |  |  |
| 1 | Given a webhook delivery is delayed | Payment completed but webhook not received |  |  |  |
| 2 | When the user taps in-app "Refresh Status" | Refresh Status button is clicked |  |  |  |
| 3 | Then the system queries Stripe directly | API call made to Stripe for current status |  |  |  |
| 4 | And subscription status updates accurately | Local status syncs with Stripe. |  |  |  |

## User Password Reset & Recovery

Scope: Reset user password and help with account recovery

Total Test Cases: 1

Requirements Coverage: REQ-5.1.4.6.1 to REQ-5.1.4.6.4

| Prerequisites for this test: - Fresh app installation (no user logged in) - Internet connectivity - Test email/password credentials - Mobile device ready to receive SMS - Google account available for SSO | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |
| --- | --- |
|  | Priority: High |
| Requirements validated: REQ-5.1.4.6.1 to REQ-5.1.4.6.4 |  |
| TEST EXECUTOR: Torie Bias |  |
| TEST SCRIPT STEPS/RESULTS |  |

| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULTS | PASS/FAIL | Defects Found |
| --- | --- | --- | --- | --- | --- |
| TC-9.1: Password Reset & Account Recovery |  |  |  |  |  |
| 1. | On login screen, click “Forgot Password/Accoun t Recovery” | Navigates to account recovery page |  |  |  |
| 2. | Enter registered email and click “Next” | Proceeds to security question screen |  |  |  |
| 3. | Answer security questions correctly, click “Submit” | Navigates to DOB and address input page |  |  |  |

| 4. | Input correct date of birth and address | Navigates to password creation screen |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 5. | Enter a new password (same as the previous password), confirm and click “Submit” | System displays error: "New password must be different from the old password" (REQ- 5.1.4.6.2) |  |  |  |
| 6 | Enter a new valid password, confirm with non-matching entry, click “Submit” | System displays error: "Passwords do not match" (REQ- 5.1.4.6.3) |  |  |  |
| 7. | Enter a valid and unique new password, confirm correctly, click “Submit” | The display screen will confirm a succesful password. |  |  |  |
| 8. | Check registered email inbox | Email received confirming password change (REQ- 5.1.4.6.1) |  |  |  |
| 9. | Log in using the new password | Login successful |  |  |  |
| 10. | Attempt to change password again via the same process | Password change allowed again without limits (REQ- 5.1.4.6.4) |  |  |  |

## Gamification Module Test Suite

Scope: This suite ensures that the gamification module properly awards points for task completion, displays total points, unlocks badges at milestones and shows celebratory messages or animations after earning points.

Total Test Cases: 4.

Requirements Coverage: REQ‑5.10.1.1 through REQ‑5.10.1.3 and applicable UI/UX requirements.

| Prerequisites for this test: - Patient and caregiver accounts exist with daily tasks assigned. - Gamification module (points, badges, messages) is enabled in the backend. - Internet connectivity is available. |  |  | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Priority: High |  |  |  |
| Requirements validated: REQ‑5.10.1.1, REQ‑5.10.1.2, REQ‑5.10.1.3 |  |  |  |  |  |  |
| TEST EXECUTOR: Dat Truong |  |  |  |  |  |  |
| TEST SCRIPT STEPS/RESULTS |  |  |  |  |  |  |
| STEP | TEST STEP/INPUT | EXPECTED RESULTS |  | ACTUAL RESULTS | PASS/FAIL | Defects Found |
| TC-10.1: Award Points |  |  |  |  |  |  |
| 1. | Award points upon task completion. User completes a daily task. | Points are awarded and visible on the profile. |  |  |  |  |
| TC-10.2: View Total Accumulated Points |  |  |  |  |  |  |
| 1. | View the total accumulated points. User opens their profile. | Total points are displayed on the dashboard. |  |  |  |  |
| TC-10.3: Unlock Badge |  |  |  |  |  |  |

| 1. | Unlock badge | Badge appears |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | after reaching | in achievements |  |  |  |
|  | milestone. User completes | panel. |  |  |  |
|  | enough tasks to |  |  |  |  |
|  | reach a |  |  |  |  |
|  | milestone. |  |  |  |  |
| TC-10.4: Display Celebratory Message |  |  |  |  |  |
| 1. | Display | UI displays |  |  |  |
|  | celebratory | animation or |  |  |  |
|  | message after earning points. User completes a | congratulatory message. |  |  |  |
|  | task that awards |  |  |  |  |
|  | points. |  |  |  |  |

## Medical Notetaker Test Suite

Scope: This suite validates that notes are created and saved for users during audio and video communication. The notes shall be correctly diarized by AI and saved to the users’ devices. The notes are searchable, viewable, and deletable.

Total Test Cases: 6.

Requirements Coverage: REQ‑5.6.19.3.1 through REQ‑5.6.19.3.14

| Prerequisites for this test: User has an active account and is logged in. User has enabled and configured voice diarization. Adequate device storage is available. |  |  |  |  | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Priority: High |  |  |  |
| Requirements validated: REQ‑5.6.19.3.1 through REQ‑5.6.19.3.14 |  |  |  |  |  |  |  |  |
| TEST EXECUTOR: Lidia Rocha |  |  |  |  |  |  |  |  |
| TEST SCRIPT STEPS/RESULTS |  |  |  |  |  |  |  |  |
| STEP |  | TEST STEP/INPUT |  | EXPECTED RESULTS |  | ACTUAL RESULTS | PASS/FAIL | Defects Found |
| TC-12.1: Activate Medical Notetaker |  |  |  |  |  |  |  |  |
| 1. |  | Audio or video call activates. |  | AI voice diarization and transcription enables. |  | Live-call auto-activation feature not implemented in v1.0. Notetaker can be started manually from the “Medical Notetaker” menu. | Blocked | Deferred – Live-Call Integration |  |
| 1a. |  | User manually opens the Medical Notetaker module from the main menu and taps Start Recording. |  | Transcription service activates; AI voice diarization and real-time text display begin. |  | Manual Notetaker activated successfully; real-time transcription visible and text saved on completion of recording. | Pass | N/A |  |
| TC-12.2: Save Note |  |  |  |  |  |  |  |  |  |
| 1. |  | Audio or video call ends. |  | The transcription is saved as a note to the user’s device. |  | Upon call end, transcription saved automatically in “Medical Notetaker” folder; confirmation toast displayed. | Pass | N/A |  |
| TC-12.3: Keyword and Phrase detection |  |  |  |  |  |  |  |  |  |
| 1. |  | Audio or video call ends. Note is in the process of being saved. |  | The system analyzes the note to be saved, identifying preconfigured keywords and phrases and generating the associated event. |  | Keywords like “appointment,” “medication,” and “follow-up” correctly detected; corresponding events created in background task list | Pass | N/A |  |
| TC-12.4: View Notes |  |  |  |  |  |  |  |  |  |
| 1. |  | User navigates to their file storage and selects “Medical Notetaker” |  | Historical notes are displayed as a list, sorted from newest to oldest. |  | Notes displayed in correct order; timestamps and titles visible; most recent note accessible at top. | Pass | N/A |  |
| TC-12.5: View Note |  |  |  |  |  |  |  |  |  |
| 1. |  | User selects a single note from the medical notes list. |  | The transcribed note is displayed to the screen. |  | Selected note opened successfully; transcription text rendered without formatting loss. | Pass | N/A |  |
| TC-12.6: Delete Note |  |  |  |  |  |  |  |  |  |
| 1. |  | User selects a single note from the medical notes list and clicks the delete icon | The user is prompted to confirm delete. When confirmed. The note is permanently deleted from the system and all cloud backup storage. |  | Delete confirmation dialog displayed; note removed from local and cloud storage immediately. | Pass | N/A |  |  |
| TC-12.7: Manage Voice Samples |  |  |  |  |  |  |  |  |  |
| 1. |  | User navigates to Settings → “Manage Voice Samples.” Record multiple sample phrases and save under user’s name. | User can record 3–4 voice samples, save files locally, and associate them with speaker ID for recognition during transcription. |  | Voice files recorded and saved successfully; system recognized speaker name after second attempt; minor delay noted during upload. | Pass | N/A |  |  |

Note: Live-call AI Notetaker activation (REQ-5.6.19.3.10) was not implemented in the current release. Manual initiation, transcription saving, keyword detection, and note management were successfully validated. The automated call-triggered activation will be addressed in a future release per demo discussion on 10/21/2025.

## Mail Delivered Assistant Test Suite

Business intent. Integrate USPS Informed Delivery into CareConnect so a patient/caregiver can see, hear, and act on mail—with special assistance for visually‑impaired users. The Team A deck specifies using Flutter enough_mail for mailbox access and Google cloud_vision_api for OCR on mail images; requires screens, feature flags, settings, CRUD for mail items, Vision + USPS integration, and schema updates.

User story slices.

- Connect mailbox → daily digest thumbnails → “Open item” → OCR & text‑to‑speech;

- Trigger extraction (e.g., “appointment on…”) → propose calendar item;

- Mark read, archive, delete;

- Caregiver visibility per consent.

Architecture & flow.

- Acquisition: Background job polls mail inbox (IMAP/enough_mail) for “Informed Delivery Daily Digest” (USPS) and, optionally, USPS APIs/web tooling where permissible; extract image attachments (PNG/JPG).

- Processing: Upload to S3 (pre‑signed PUT) → OCR via Cloud Vision → structured JSON (sender, address blocks, detected dates, subject lines).

- Assistance

  - Screen reader support; single‑tap “Read this mail aloud.”

  - Smart actions: propose Calendar entries if dates/intents detected (“on 09/24…”).

  - Privacy: warn if PII (SSN, Medicare #) appears; do not store raw mail images after OCR unless user opts in.

APIs & data model (excerpt).

- POST /mail/connect → OAuth/IMAP settings (scoped)

- POST /mail/ingest (job) → fetch new digest, images

- POST /mail/{mail_id}/ocr → run OCR (Vision), persist mail_items

- POST /mail/{mail_id}/tts → synthesize for playback (client TTS acceptable)

- POST /mail/{mail_id}/calendar-proposal → create pending event with AI‑derived flag

- Tables: mail_items(id, user_id, date, from, subject, ocr_text, pii_flags, is_archived, is_read, created_at), mail_images(id, mail_id, s3_url, deleted_at)

Security & compliance touches.

- Strip EXIF from images; use randomized object names at rest (mirrors best practices from prior community solutions).

- OCR text is PHI‑adjacent: classify and apply minimum necessary retention (default 30 days; user‑extendable).

- Audit when a caregiver views a patient’s mail item (see 6.7).

Viability & effort. The deck sizes at ~120 hrs with clear risks: consent boundaries, adaptation from prior cohort, caregiver access, and compliance.

Bridge: Medical Visit Notetaker & Telemedicine Patient Assistant → Calendar & Alerts

What we’re enabling. Real‑time speaker diarization + speech‑to‑text for in‑person visits and telemedicine calls, with: (a) trigger phrases (“schedule an appointment…”, “I’m prescribing…”) that create suggested tasks/events; (b) PII detection that alerts caregivers when sensitive data is spoken; (c) Text‑to‑ASL option for hearing‑impaired users; (d) Local storage of notes on the patient device per BNS.

UI contract (from SRS).

- Notetaker screen: diarized text with color‑blind friendly palette; “Convert to ASL” button; bold triggers add calendar items.

- Telemedicine call: same diarization/ASL pane live during the call; phone calls notes also logged.

Design decisions.

- On‑device diarization (e.g., sherpa_onnx) for low latency and privacy during in‑app audio; iOS call‑audio capture is restricted, so live diarization applies to in‑app voice/video calls; non‑in‑app calls require manual start for in‑person notes as a fallback—exactly the risk raised in the Team A deck.

- PII & Triggers: configurable lists in Notes Configuration (excluded numbers, PII phrases, custom triggers); bolded triggers propose actions.

- ASL: show animated ASL rendering window; component may differ from the example provider, but UX remains similar.

APIs (excerpt).

- POST /notes/session (start diarization; capture speaker embeddings on‑device)

- POST /notes/{id}/finalize (persist text locally first; optional encrypted backup to S3)

- POST /notes/{id}/scan → { pii_flags:[], triggers:[] }

- POST /calendar/propose from triggers (AI‑derived flag set)

Local first: SRS/BNS requires storing transcribed notes locally on the patient device, then offering backup/consent flows.

Total Test Cases: 4.

Requirements Coverage: REQ‑5.9.10.1 through REQ‑5.9.10.10

| Prerequisites for this test: User has an active account and is logged in. User is enrolled in the USPS Informed delivery service User has enabled and configured their USPS Informed delivery credentials in CareConnect. A valid internet connection is established. |  |  | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Priority: High |  |  |  |
| Requirements validated: REQ‑5.9.10.3.1 through REQ‑5.6.19.3.14 |  |  |  |  |  |  |
| TEST EXECUTOR: Lidia Rocha |  |  |  |  |  |  |
| TEST SCRIPT STEPS/RESULTS |  |  |  |  |  |  |
| STEP | TEST STEP/INPUT | EXPECTED RESULTS |  | ACTUAL RESULTS | PASS/ FAIL | Defects Found |
| TC-13.1: Access Mail Delivered Assistant |  |  |  |  |  |  |
| 1. | User navigates to Mail Delivered assistant. | Menu interface is displayed, providing the user with options to view their mail. |  | Mail Delivered Assistant screen opened successfully; “Inbox,” “Analyze,” and “Archive” options visible. | Pass | N/A |  |
| TC-13.2: Open Mail |  |  |  |  |  |  |  |
| 1. | The user opens a daily digest email. | The email contents are displayed and the user is given the option to analyze the image in the form of a button. |  | Email preview loaded correctly; sender and timestamp displayed; “Analyze Image” button not present in current v1.0 build. | Blocked | CR-USPS-01 (Feature Deferred – Analyze Button Missing) |  |
| TC-13.3: Analyze Image |  |  |  |  |  |  |  |
| 1. | The user elects to analyze the daily digest email contents | The image data is processed, and the system reads the contents to the user via text to speech. |  | Feature not available in v1.0. No AI image processing or text-to-speech detected in current build. | Blocked | R-USPS-02 (Deferred AI Mail Analysis |  |
| TC-13.4: Delete Email |  |  |  |  |  |  |  |
| 1. | User navigates to their file storage and selects “Medical Notetaker” | Historical notes are displayed as a list, sorted from newest to oldest. |  | Mail removed successfully; confirmation banner displayed; deleted item no longer listed in Inbox. | Pass | N/A |  |
| TC-13.4: Filter Mail by Expected Date |  |  |  |  |  |  |  |
| 1. | From Inbox, user applies filter “Expected Date: Today.” | Only today’s USPS mail items displayed; older mail hidden. |  | Filter applied successfully; list updates dynamically to show only current-day items. | Pass | N/A |  |

## EVV Setup & Administration Test Suite (Added -2.0)

Scope: The EVV Setup & Administration Test Suite focuses on validating the configuration, management, and administration of the Electronic Visit Verification system. It ensures that user roles, system parameters, and provider profiles can be created and maintained accurately. The suite covers access controls, security settings, scheduling configurations, and integration points with related modules. It also verifies that administrative functions meet compliance requirements and support accurate reporting for audits.

| - Prerequisites for this test: - Admin and Caregiver roles available Participant list accessible Service type management enabled State/vendor integration enabled | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |
| --- | --- |
|  | Priority: Normal |
| Requirements Coverage: REQ-1.1, REQ-1.2, REQ-1.3, REQ-1.4 |  |
| TEST EXECUTOR: AJ Harris |  |
| TEST SCRIPT STEPS/RESULTS |  |

| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULT | PASS/FAIL | Defects Found |
| --- | --- | --- | --- | --- | --- |
| TC-1: Add Participant with All Fields |  |  |  |  |  |
| 1 | Given the user has admin access to participant management | Admin interface available | Logged in as a caregiver, the user has access to the EVV admin panel. | Pass |  |
| 2 | When the user adds new participant with all required fields | Full Name, Last Name, MA Number, DOB, Address, Emergency Contact, Authorized Services entered | After selecting “Add Participant”, the add new participant screen is shown. | Fail | The screen only asks for patient name and MA number when adding a new participant. |
| 3 | Then participant is saved successfully | New participant record created | New participant is saved successfully. | Pass |  |
| 4 | And participant appears in the participant list | Participant visible in management interface | Once added, the recently added participant will be shown in the participant list. | Pass |  |
| TC-2: Field Validation - MA Number Required |  |  |  |  |  |
| 1 | Given the user is adding a new participant | Participant creation form displayed | When adding a new participant, the participant creation form is displayed. | Pass |  |
| 2 | When the user leaves MA Number blank or enters invalid format | Required field left empty or incorrect format used | If MA field is left empty, the box turns red and notifies the user that a MA number is required. | Pass |  |
| 3 | Then validation error is shown | Error message displayed for MA Number field | An error message will be show that the “MA number must be at least 3 characters” | Pass |  |
| 4 | And participant cannot be saved until corrected | Save operation blocked until valid MA Number provided | Once corrected, the participant will be added. | Pass |  |
| TC-3: Duplicate MA Number Prevention |  |  |  |  |  |
| 1 | Given a participant with specific MA Number already exists | Existing participant with MA Number in system | When adding a participant that already exists, it will still add the participant. | Fail |  |
| 2 | When the user attempts to add participant with same MA Number | Duplicate MA Number entered | When adding a participant with a different name but the same MA number, they will still be added. | Fail |  |
| 3 | Then entry is rejected | System prevents duplicate MA Number | The system does not reject the duplicate MA number. | Fail |  |
| 4 | And no record is created | No new participant record saved | The record will still be added to the participant list. | Fail |  |
| TC-4: Update Participant Information |  |  |  |  |  |
| 1 | Given an existing participant record | Participant data available for editing | The three dots next to the record will allow for edit or delete. | Pass |  |
| 2 | When the user modifies participant information | Changes made to participant fields | When saving changes, the record does not change. | Fail |  |
| 3 | Then changes are saved successfully | Updated information persisted | The changes to the record do not persist. | Fail |  |
| 4 | And audit entry is written | Change logged with user and timestamp |  |  |  |
| TC-5: Create Service Type |  |  |  |  |  |
| 1 | Given the user has access to service type management | Service type administration available |  |  |  |
| 2 | When the user creates new service type | Service code, name, description, category, Active status entered |  |  |  |
| 3 | Then service type is saved | New service type record created |  |  |  |
| 4 | And service type becomes selectable | Service type available for assignment |  |  |  |
| TC-6: Deactivate Service Type |  |  |  |  |  |
| 1 | Given an active service type exists | Active service type in system |  |  |  |
| 2 | When the user deactivates the service type | Active status changed to inactive |  |  |  |
| 3 | Then service type is not available for new visits | Deactivated service excluded from new visit options |  |  |  |
| 4 | But remains in historical records | Past visits maintain reference to service type |  |  |  |
| TC-7: Configure State Integration Flags |  |  |  |  |  |
| 1 | Given state integration configuration is available | State integration settings accessible |  |  |  |
| 2 | When the user configures Maryland info-only flags | MD-specific settings applied |  |  |  |
| 3 | Then flags are saved correctly | Configuration persisted |  |  |  |
| 4 | And submission is disabled for info-only mode | Data collection only, no external submission |  |  |  |
| TC-8: Configure DC Sandata Alt EVV with EOR |  |  |  |  |  |
| 1 | Given DC Sandata Alt EVV integration is available | DC integration options accessible |  |  |  |
| 2 | When the user enables DC Sandata Alt EVV with EOR required | DC-specific configuration applied |  |  |  |
| 3 | Then flags are saved | Configuration settings persisted |  |  |  |
| 4 | And EOR approval gate is enforced | EOR workflow requirement activated |  |  |  |

## Visit Lifecycle Test Suite (Added -2.0)

Scope: Validate compliance with the 21st Century Cures Act by verifying the capture of six required EVV data elements (Service Type, Recipient of the Service, Caregiver, Date, Time In/Out, Location). Ensure visits can be started, ended, reviewed, and submitted, including offline handling, and error cases.

| Prerequisites for this test: - Admin and Caregiver roles available Participant list accessible Service type management enabled State/vendor integration enabled |  |  |  | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Priority: Normal |  |  |
| Requirements Coverage: REQ-1.3, REQ, 1.4, REQ-2.1, REQ-2.2, REQ-2.3, REQ-2.4, REQ-2.5, REQ-2.6 |  |  |  |  |  |  |
| TEST EXECUTOR: AJ Harris |  |  |  |  |  |  |
| TEST SCRIPT STEPS/RESULTS |  |  |  |  |  |  |
| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULT |  | PASS/FAIL | Defects Found |
| TC-EVV-01: Start Visit logs |  |  |  |  |  |  |
| 1. | Caregiver selects patient and service | Selection accepted; Start Visit enabled. | Logged in as caregiver and successfully selected patient and service. |  | PASS |  |
| 2. | Tap Start Visit | System logs caregiver ID, patient ID, service, timestamp, GPS; status = Active. | The application does not create a log for the start of a visit only the end of a visit with all the details included. |  | FAIL |  |
| 3. | Open Visit Detail | Start event visible with captured fields. | While the visit is in progress the application displays the details of the visit (Patient, MA Number, Service Type, Check-In Time, and Check-In Location) |  | PASS |  |
| TC-EVV-02: End Visit Logs |  |  |  |  |  |  |
| 1. | With active visit, tap End Visit | End timestamp + GPS recorded; duration computed; status = Completed. | Upon completing a visit the system records the location, check-out time, and duration. By default the status is ‘Pending Review’ until the caregiver accepts or rejects the record. |  | PASS |  |
| 2. | Review Visit Summary | Start/End GPS, duration visible | Upon completing a visit the GPS location (if selected) is visible and the duration of the visit is also visible. |  | PASS |  |
| TC-EVV-03: Verify all six required elements present in record |  |  |  |  |  |  |
| 1. | Open last completed visit | Record shows: service type, recipient, caregiver, date, location, time in/out | Upon viewing an EVV Record service type, patient, location, time in/out are visible. Caregiver is not visible |  | FAIL |  |
| 2. | Validate submission payload | Same six fields present in payload | All six fields are present when sending data to the database. |  | PASS |  |
| TC-EVV-04: Review & Submit |  |  |  |  |  |  |
| 1. | Tap Review on completed visit | Review screen shows full captured data. | The review screen displays all captured information from the visit. (Service type, Patient, Date, Time In, Time Out, Location). |  | PASS |  |
| 2. | Tap Submit | Immutable/audited record stored; confirmation shown | Upon completing a visit an audit log is taken for events such as creating a record, rejecting a record, and approving a record. |  | PASS |  |
| 3. | Open Audit Log | “Submitted” entry present with timestamp | Within the database there is a log event for approving an EVV event. |  | PASS |  |
| TC-EVV-05: Offline visit capture |  |  |  |  |  |  |
| 1. | Disable network; Start Visit then End Visit | Visit captured locally; Offline banner shown unsynced data. | Was unable to test creating an EVV offline. |  | FAIL |  |
| 2. | Re-enable network | Auto-sync begins; banner clears on success |  |  | FAIL |  |
| 3. | Verify server record | Visit appears on server with correct fields |  |  | FAIL |  |
| TC-EVV-06: GPS Unavailable |  |  |  |  |  |  |
| 1. | Turn off device location | Location disabled | Location disabled on the device |  | PASS |  |
| 2. | Caregiver taps Start Visit | App prompts caregiver to manually enter visit address | The app does not prompt the user to manually enter an address it brings up the current patient’s address instead |  | FAIL |  |
| 3. | Caregiver enters valid street address and taps Save. | Address saved as visit location; record flagged “Manual Location” | There is no entering valid street address functionality within creating an EVV. |  | FAIL |  |
| 4. | End and submit visit | Visit submission payload includes manually entered address instead of GPS coordinates | When the record is saved the patient address is stored rather than the GPS coordinates. |  | PASS |  |
| 5. | Open visit record in history | Visit detail displays entered address as location | When going to view the EVV record it displays (null, null) rather than the location. |  | FAIL |  |
| TC-EVV-07: Overlapping Visits |  |  |  |  |  |  |
| 1. | Leave Visit A active | Status = Active | User cannot leave the Visit In Progress page unless they’re trying to cancel a visit or the visit has ended. |  | FAIL |  |
| 2. | Attempt to Start visit B | System prevents action; overlap error shown | User is unable to overlap visits due to not being able to leave a visit once it is in progress. |  | PASS |  |
| 3. | End Visit A; Start Visit B | Start permitted | Once the first visit has been completed any following visit is able to run. |  | PASS |  |
| TC-EVV-08: Invalid Service Type |  |  |  |  |  |  |
| 1. | Select an invalid service code | Inline validation error displayed; cannot proceed | The service codes are kept in a dropdown menu so it prevents user error. |  | PASS |  |
| TC-EVV-09: State Aggregator/MCO Sync |  |  |  |  |  |  |
| 1. | Submit visit (mock returns 200/201) | App records success; shows confirmation; payload contains six elements | Upon submitting a visit there is no payload to an external vendor not until the record is approved. |  | FAIL |  |
| 2. | Submit visit (mock returns 5xx) | App retries with backoff; marks visit “Pending”; alert/log recorded. | The app has no retry attempt with backoff, rather it throws an exception if anything other than a 2xx status. |  | FAIL |  |
| 3. | When mock recovers | Visit auto-resubmits; status becomes “Sent”. | There is no auto-resubmission logic. |  | FAIL |  |
| TC-EVV-11: Manual address captured in state MCO/submission |  |  |  |  |  |  |
| 1. | Start visit with GPS disabled then the caregiver enters manual address | Address stored in visit record | Within the visit making process there is no point where the caregiver can enter a manual address rather it uses the patient address. |  | FAIL |  |
| 2. | End and submit visit (network online) | Immutable record created with manual address | Upon completing a visit there is an immutable record with the manual (patient) address. |  | PASS |  |
| 3. | Inspect payload to state aggregator/MCO mock | Payload contains “location = caregiver-entered address” | The payload which is sent does contain the manual (patient) address. |  | PASS |  |
| TC-EVV-12: State-specific routing rules |  |  |  |  |  |  |
| 1. | Participant = Maryland; submit visit | Record stored locally; marked Informational Only (no transmission) | Upon completion and approval of a Maryland record there is no attempt to transmit the record. |  | PASS |  |
| 2. | Participant = DC; submit visit | Payload sent to Sandata Alt EVV endpoint; confirmation logged | Upon completion and approval of a DC record there is an attempt to send to Sandata. |  | PASS |  |
| 3. | Participant = Virginia; submit visit | Payload sent to MCO vendor endpoint; confirmation logged | Upon completion and approval of a Virginia record there is an message to send to a virginia-mco endpoint (no actual endpoint just mock information) |  | PASS |  |

## EVV Visit History and Corrections Test Suite (Added -2.0)

Scope: Verify history filters, detail view, EOR approvals/rejections, corrections with reason codes, immutable audit, exports, and error states.

| Prerequisites for this test: Device with GPS and internet connectivity Mock state aggregator/MCO endpoint configured Role-based permissions enabled | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |
| --- | --- |
|  | Priority: Normal |
| Requirements Coverage: REQ-1.4, REQ-3.1, REQ-3.2, REQ-3.3, REQ-3.4, REQ-3.5 |  |
| TEST EXECUTOR: AJ Harris |  |
| TEST SCRIPT STEPS/RESULTS |  |

| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULT | PASS/FAIL | Defect Found |
| --- | --- | --- | --- | --- | --- |
| TC-EVVH-01: Filter by Patient/Caregiver/Service/Date |  |  |  |  |  |
| 1. | Open Visit History | Filter grid visible | Upon opening the EVV Records page there is a dropdown to filter the recorded records | PASS |  |
| 2. | Apply patient + date range filters | Results show only matching visits | There is no ability to filter by patient or date range users can only filter by the status of the case. | FAIL |  |
| TC-EVVH-02: View Visit Detail |  |  |  |  |  |
| 1. | Select a visit from results | Detail screen opens | There is no ability to filter by patient or date range users can only filter by the status of the case. | PASS |  |
| 2. | Inspect fields | Shows start/end times, GPS or manual address, service, caregiver, recipient | The details included in the page are: Time-In, Time-Out, GPS or Address, service and recipient. The details page is missing the caregiver. | FAIL |  |
| TC-EVVH-03: EOR approve with comment |  |  |  |  |  |
| 1. | As EOR, open a Pending visit | Approve/Reject controls visible | Upon viewing a record there is the ability to approve or reject the record | PASS |  |
| 2. | Tap Approve, add comment | Status = Approved; audit logs decision/time/actor | Upon selecting approve it is recorded in the audit log. | PASS |  |
| TC-EVVH-04: EOR reject with comment & notify caregiver |  |  |  |  |  |
| 1. | As EOR, open a Pending visit | Approve/Reject controls visible | Upon viewing a record there is the ability to Approve/Reject a record | PASS |  |
| 2. | Tap Reject, enter reason | Status = Rejected; caregiver notified; audit logged | Upon rejecting a record it is marked as such and logged but the caregiver does not receive a notification their record has been rejected. | FAIL |  |
| TC-EVVH-05: Supervisor correction with reason code + resubmit |  |  |  |  |  |
| 1. | As Supervisor, open visit detail; tap Correct | Correction form opens | There is not correction form | FAIL |  |
| 2. | Edit fields; enter reason code & explanation | Save enabled only with valid reason code |  | FAIL |  |
| 3. | Save correction | Audit trail shows original vs corrected values with the editor and timestamp |  | FAIL |  |
| 4. | Resubmit to state/MCO | Resubmission confirmation on success; failure notified supervisor |  | FAIL |  |
| TC-EVVH-06: Empty state when no records |  |  |  |  |  |
| 1. | Apply filters with no matches | “No Records found” message displayed | Upon selecting a filter with no matches a message saying “No records match this filter” is displayed | PASS |  |
| TC-EVVH-07: Export visit history |  |  |  |  |  |
| 1. | Choose Export CSV/PDF | File generated reflecting filter; includes six EVV elements. | The application does not have the ability to export as a CSV or PDF it only exports as a EDI (electronic data interchange) file. | FAIL |  |
| 2. | Open Export | Columns/fields render correctly; totals align. | No CSV/PDF file to view | FAIL |  |
| TC-EVVH-08: Unauthorized correction blocked |  |  |  |  |  |
| 1. | As Caregiver (non-supervisor), open a submitted visit | “Correct” not available or blocked | Upon opening a record as a caregiver there is no “Correct” option available | PASS |  |
| 2. | Attempt direction correction URL | Action blocked; “Unauthorized” shown; event logged | There is no unauthorized message shown or event logged for attempting this. | FAIL |  |
| TC-EVVH-09: Dashboard totals |  |  |  |  |  |  |  |
| 1. | Open EVV Dashboard | “Recent Visits” list shows last X visits | On the EVV dashboard there is a section for Recent Visits but does not show any visits | FAIL |  |  |  |
| 2. | Tap See All Visits | Navigates to full history page | There is a button to view the EVV history page. | PASS |  |  |  |

## EVV Scheduling Test Suite

Scope: Validate creation and visibility of scheduled visits and the transition from scheduled to active EVV capture

| Prerequisites for this test: Caregiver role At least one participant with authorized services |  |  | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Priority: Normal |  |  |
| Requirements Coverage: REQ-2.4, REQ 2.5 |  |  |  |  |  |
| TEST EXECUTOR: AJ Harris |  |  |  |  |  |
| TEST SCRIPT STEPS/RESULTS |  |  |  |  |  |
| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULT | PASS/FAIL | Defect Found |
| TC-EVVS-01: Schedule New Visit |  |  |  |  |  |
| 1. | Tap Schedule New Visit | Form opens with required fields | There is a button to schedule a new visit and contains all the required fields for the visit. | PASS |  |
| 2. | Enter patient, service type, date, time, duration, priority, notes then save | Visit saved; confirmation shown. | Upon inputting all the required information the visit is saved successfully. | PASS |  |
| 3. | Open Dashboard | Scheduled visit appears in upcoming list | Upon submitting a scheduled new visit the visit does appear in the “Upcoming Visits” list. | PASS |  |
| TC-EVVS-02: Start Scheduled Visit |  |  |  |  |  |
| 1. | Tap scheduled visit from dashboard | Visit start opens with patient/service pre-filled | Upon selecting a scheduled visit the steps of the process where you select a patient and service are skipped. | PASS |  |
| 2. | Tap Start Visit | Logs six EVV elements | Upon start of a visit no log is created. | FAIL |  |
| 3. | End and submit | Processed like standard EVV capture | Upon completion it functions as if it was a standard EVV. | PASS |  |

Test Suites

5.0.12	Home Monitoring Integration - Camera Linking & AI Event Detection

Status: Deferred to Next Cohort

Scope: Connect CareConnect to home cameras so that caregivers can see what is happening. They can either watch a live video stream or just see snapshots (pictures taken every few seconds). The system can spot important events, like if the patient falls, if a door opens, or if no one moves for a while. It then sends an alert to the caregiver.

Prerequisites: The patient and caregiver must be connected in CareConnect. A test camera account must be available for setup. The camera feature must be turned on and visible in the app.

Total cases: 8

- TC-12.1 (Link Camera Account): Patient connects CareConnect to the camera account → App shows "Connected" with the last time it synced.

- TC-12.2 (Stream or Snapshot): Caregiver can view either live video or snapshots → app shows the feed quickly; if it fails, a backup picture is shown.

- TC-12.3 (Event Detection - Fall): A video of a fall is sent into the system → app marks "Possible fall" and caregiver gets an alert with time and location.

- TC-12.4 (False Alarm - Not a Fall): Caregiver marks the alert as "Not a fall" → system learns from feedback and removes the alert.

- TC-12.5 (Quiet Hours): If alerts happen during patient’s quiet hours (like at night) → the system holds them and sends them later or groups them together.

- TC-12.6 (Consent & Privacy): If patient turns OFF camera sharing → caregiver cannot view video; every change is recorded in the system log.

- TC-12.7 (Storage & Retention): If "Do not save video" is ON → app does not store any video, only saves a short note of what happened (ex: "fall at 15:36").

- TC-12.8 (Offline Mode): If the camera is not working or no internet → app shows a message "Camera not available" and tries again later, without making fake alerts.

| STEP | TEST STEP/ INPUT | EXPECTED RESULTS | ACTUAL RESULTS | PASS/ FAIL | DEFECTS FOUND |
| --- | --- | --- | --- | --- | --- |
| TC-12.1: Link Camera Account |  |  |  |  |  |
| 1. | Patient connects CareConnect to the camera account. | App shows 'connected' with last sync time. |  |  |  |
| TC-12.2: Stream or Snapshot |  |  |  |  |  |
| 1. | Caregiver opens video feed | Live stream appears quickly |  |  |  |
| 2. | Stream fails | Backup snapshot is shown |  |  |  |
| TC-12.3: Event Detection - Fall |  |  |  |  |  |
| 1. | Play test clip of a fall | System logs 'possible fall' |  |  |  |
| 2. | Caregiver receives alert | Alert shows time and location |  |  |  |
| TC-12.4: False Alarm - Not a Fall |  |  |  |  |  |
| 1. | Caregiver marks event as 'not a fall' | Alert is removed; feedback saved |  |  |  |
| TC-12.5: Quiet Hours |  |  |  |  |  |
| 1. | Event happens during quiet hours | Alerts are held or grouped, then sent later |  |  |  |
| TC-12.6: Consent & Privacy |  |  |  |  |  |
| 1. | Patient turns off camera sharing | Caregiver cannot view video |  |  |  |
| 2. | Patient turns sharing back on | View restored; change logged |  |  |  |
| TC-12.7: Storage & Retention |  |  |  |  |  |
| 1. | Turn on 'do not save video' | No video stored; short event note saved |  |  |  |
| TC-12.8: Offline Mode |  |  |  |  |  |
| 1. | Camera loses internet | App shows 'camera not available'; retries |  |  |  |
| 2. | Event occurs while offline | No false alerts are created |  |  |  |

Transition Plan:
 This feature will be handed off to the next cohort for full implementation, testing, and integration. The current cohort’s contributions to baseline backend logic, data models, and UI prototypes will serve as the foundation for continued development and testing in the upcoming milestone cycle.

5.0.13	Smart Home Integration - IoT Linking

Scope: Connect CareConnect to smart home devices such as plugs, door or window sensors, motion sensors, and medicine box sensors. The system shows what happens on the caregiver’s dashboard and can send alerts or reminders.

Prerequisites: Patient’s home control box must be set up for testing. At least one smart device must be available.

Total cases: 7

- TC-13.1 (Device Onboarding): Caregiver adds a new sensor to CareConnect → device shows up in the app with the correct name + type.

- TC-13.2 (Event Logging): Patient opens and closes a sensor, such as a door sensor → events appear in the correct order with the right time.

- TC-13.3 (Missed Dosage – Medication Box): Patient does not open their medicine box at the right time → caregiver dashboard shows “missed dose” and caregiver gets an alert.

- TC-13.4 (Notification Regulation): Patient’s front door opens after 10pm → caregiver is notified once for the event and not flooded with alerts.

- TC-13.5 (Security & Blocking): Caregiver removes access to a device → system blocks the app from pulling any more data from it.

- TC-13.6 (Data Display): Caregiver looks at the dashboard → device readings appear in the same format for all devices so they are easy to compare.

- TC-13.7 (Loss & Recovery): Patient’s control box goes offline → system saves missed events and later shows them in order when the control box comes back online.

| STEP | TEST STEP/ INPUT | EXPECTED RESULTS | ACTUAL RESULTS | PASS/ FAIL | DEFECTS FOUND |
| --- | --- | --- | --- | --- | --- |
| TC-13.1: Device Onboarding |  |  |  |  |  |
| 1. | Caregiver adds a new sensor to CareConnect | Device shows up in the app with the correct name and type |  |  |  |
| TC-13.2: Event Logging |  |  |  |  |  |
| 1. | Patient opens and closes a sensor such as a door sensor | Events appear in the correct order with the right time |  |  |  |
| TC-13.3: Missed Dosage – Medication Box |  |  |  |  |  |
| 1. | Patient does not open the medicine box at the right time | Caregiver dashboard gets an alert, and screen shows “missed dose” |  |  |  |
| TC-13.4: Notification Regulation |  |  |  |  |  |
| 1. | The patient’s front door opens after 10pm. | The caregivers is notified once and not flooded with alerts. |  |  |  |
| TC-13.5: Security & Blocking |  |  |  |  |  |
| 1. | Caregiver removes access to a device | System blocks the app from pulling more data from it |  |  |  |
| TC-13.6: Data Display |  |  |  |  |  |
| 1. | Caregiver looks at the dashboard | Device readings appear in the same format for all devices |  |  |  |
| TC-13.7: Loss & Recovery |  |  |  |  |  |
| 1. | Patient’s control box goes offline | System saves missed events and later shows them in order |  |  |  |

Alexa ↔ CareConnect Calendar – Voice Test Suite

Scope: Validate creation and reading of Calendar tasks via Alexa for CareConnect: medication, appointments, exercise, labs, pharmacy, and general tasks, including recurrence, reminders, and descriptions.

Prerequisites:
 • Updated Lambda code deployed
 • Interaction model built
 • CareConnect account linked via OAuth
 • Backend API accessible
 • Skill enabled in Test mode

Success Criteria:
 • All required prompts asked in order (date, time, recurrence*, frequency*, days*, reminder, description)
 • Correct task type & dates
 • Natural confirmations
 • GUI shows correct fields
 • Backend receives proper JSON

Total Cases: 12

TC-ALX-01: Patient says “Alexa, ask CareConnect to schedule a medication” → Alexa asks for the date, time, reminder, and description → system saves the medication task and confirms the scheduled time.

TC-ALX-02: Patient schedules a daily medication → Alexa collects recurrence as “daily” and no reminder → system saves the repeating task and shows it in the daily list.

TC-ALX-03: Patient asks to create an exercise task → Alexa confirms weekly recurrence with selected days (e.g., Monday, Wednesday, Friday) and reminder time → system saves the recurring task and displays it in the exercise list.

TC-ALX-04: Patient says “Alexa, ask CareConnect to schedule a bike ride” → Alexa automatically identifies this as an exercise activity → system creates an exercise task with the specified time and reminder.

TC-ALX-05: Patient says “Alexa, ask CareConnect to schedule lunch” → Alexa categorizes the task as “general” and confirms recurrence and reminder → system creates a general daily task and lists it under general reminders.

TC-ALX-06: Patient says “Alexa, ask CareConnect to schedule blood work” → Alexa identifies it as a lab appointment and collects date, time, and reminder → system saves the lab task and marks it as a one-time event.

TC-ALX-07: Patient says “Alexa, ask CareConnect to schedule an appointment for tomorrow at 3 PM” → Alexa confirms details without extra prompts → system saves a single appointment event with the correct date and reminder.

TC-ALX-08: Patient says “Alexa, ask CareConnect to schedule pharmacy ” → Alexa confirms the time and reminder → system saves a pharmacy pickup task and marks it under medication-related activities.

TC-ALX-09: Patient says “Alexa, ask CareConnect to add a chore” → Alexa collects recurrence for weekdays and optional reminder → system saves the recurring general task for Monday through Friday.

TC-ALX-10: Patient says “Alexa, ask CareConnect what’s on my calendar” → Alexa retrieves and lists 5 upcoming tasks → system confirms accurate display order and proper task categorization.

TC-ALX-11: Patient asks Alexa to read from  calendar when no tasks exist → Alexa replies with a friendly message about not having any tasks scheduled → system handles empty response gracefully with no errors.

TC-ALX-12: Patient or caregiver says “Alexa, ask CareConnect to show me my tasks” but account is not linked → Alexa provides linking instructions → system prevents unauthorized access.

| Prerequisites: • Updated Lambda code deployed • Interaction model built • CareConnect account linked via OAuth • Backend API accessible • Skill enabled in Test mode | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |
| --- | --- |
|  | Priority: Normal |
| Requirements Coverage: TC-ALX-01, TC-ALX-02, TC-ALX-03, TC-ALX-04, TC-ALX-05, TC-ALX-06, TC-ALX-07, TC-ALX-08, TC-ALX-09, TC-ALX-10, TC-ALX-11, TC-ALX-12 |  |
| TEST EXECUTOR: |  |
| TEST SCRIPT STEPS/RESULTS |  |

| STEP | TEST STEP/ INPUT | EXPECTED RESULTS | ACTUAL RESULTS | PASS/ FAIL | DEFECTS FOUND |
| --- | --- | --- | --- | --- | --- |
| TC-ALX-01: One-Time Medication |  |  |  |  |  |
| 1. | Patient says “Alexa, ask CareConnect to schedule a medication” | System prompts for date and time, then saves medication task showing confirmation. | System prompts for date and time, and saves medication task voicing confirmation. | PASS |  |
| TC-ALX-02: Daily Medication (No Reminder) |  |  |  |  |  |
| 1. | Patient sets daily medication task: “Alexa, schedule a medication every day at 9 AM.” | The system saves repeating daily task with no reminder. | The system prompts to schedule a day to take this medication even after saying “every day.” Said “Tomorrow” and then the system prompts for repeat configuration but does not prompt for an end date | FAIL | Still prompting for day when it should know to start from today. It also does not prompt for an End date. |
| TC-ALX-03: Weekly Exercise (Custom Reminder) |  |  |  |  |  |
| 1. | Patient creates exercise task with Alexa: “Alexa, create an exercise for Monday, Wednesday, and Friday at 6 AM.” | System records weekly recurrence with specified days and reminder time. | The System only scheduled the Task for Friday. | FAIL | Instead of creating a Task for all three days, only the last day was added. |
| TC-ALX-04: Auto-Detect: Bike Ride → Exercise |  |  |  |  |  |
| 1. | Patient says ' Alexa, ask Care connect to schedule a bike ride for Saturday at 9 AM. ' | The system auto-detects as exercise and saves correct time and reminder. | Alexa prompted for a reminder and Notes but scheduled the yask for today instead of Saturday. Alexa also categorized the task as a general task instead of an Exercise. | FAIL | Alexa scheduled the task on the wrong day and did not automatically assign the skill as an exercise as expected. |
| TC-ALX-05: Auto-Detect: Lunch → General |  |  |  |  |  |
| 1. | Patient says ' Alexa, ask Care connect to schedule lunch ' | System classifies as a general task. | Alexa prompts for day, time, reminder, and notes and created the task as a General Task. | PASS |  |
| TC-ALX-06: Auto-Detect: Blood Work → Lab |  |  |  |  |  |
| 1. | Patient says ' Alexa, ask care connect to schedule blood work on Friday ' | The system saves task as a lab task type with the correct date, time, and reminder. | Alexa prompts for time, reminder, and notes. It creates the task but as a General Task | FAIL | Despite using the “blood work” synonym that automatically translates to a lab task type, the system added the Task as a General Task. |
| TC-ALX-07: One-Shot Appointment |  |  |  |  |  |
| 1. | Patient schedules appointment via Alexa by saying “Alexa, ask care connect to schedule appointment for tomorrow at 3 PM.” | The system saves single appointments with time and reminder confirmation. | Alexa prompts for reminder and notes. It saves the task as an appointment task. | PASS | Alexa is sensitive. If you say “an appointment” instead of “apointment” it will instead add the task as a general task. |
| TC-ALX-08: Pharmacy Pickup |  |  |  |  |  |
| 1. | Patient sets pharmacy pickup time by saying “Alexa, ask care connect to schedule pharmacy for 5 PM.” | The system saves pickup tasks and classifies under medication-related activities. | Alexa prompts for day, reminder, and notes. It adds the task as a pharmacy task to the calendar assistant. | PASS | Again, Alexa is sensitive about how this call is made. It must just say “pharmacy”; it cannot say “pharmacy pickup” or else the task will be added as a General Task. |
| TC-ALX-09: General Task Creation |  |  |  |  |  |
| 1. | Patient adds general weekday task by saying “Alexa, ask care connect to add a chore for 10 AM.” | The system saves general task.. | Alexa prompts for day, reminder and notes and adds the General task to the calendar assistant. | PASS |  |
| TC-ALX-10: Read Tasks – Multiple |  |  |  |  |  |
| 1. | Patient asks 'Alexa, ask careconnect what’s on my calendar' (Pre-Req: Tasks exists in Patient’s Care Connect Calendar Assistance) | Alexa lists up to 5 active upcoming tasks in correct order and categories. | Alexa responds “you have {xAmount}" tasks coming up” and lists 5. | PASS | This feature works and lists tasks by name, but it can be enhanced byt including the actual dats of the tasks as well. |
| TC-ALX-11: Read Tasks – Empty Calendar |  |  |  |  |  |
| 1. | Patient requests schedule with no tasks by asking “Alexa, ask care connect what tasks do I have?” (Pre-Req: All Tasks in the Patient’s Care Connect Calendar Assistance has been deleted). | System returns friendly message about not having any tasks scheduled. ' | Alexa voices “Good news! You’re all caught up with no scheduled tasks at the moment" | PASS |  |
| TC-ALX-12: Read Tasks – Not Linked |  |  |  |  |  |
| 1. | Patient requests calendar without account link by saying “Alexa, ask care connect to show me my tasks.” (Pre-Req: Unlink the Patient Account from the Smar-Devices page. Must wait at least a couple hours before trying this command after unlinking.) | System prompts account linking and blocks unauthorized access. | Alexa voices “It looks like your CareConnect account isn't linked yet. You can link it in the Alexa app to get started!” | PASS |  |

5.0.14	Vial of Life Test Suite

Scope: Create, update, and share an emergency profile which shows important health information, ex: medical conditions, allergies, medicines, contacts, etc. Profile can be shared through a QR code or link with the patient’s consent.

Prerequisites: Patient’s profile must already exist in CareConnect. The feature must be turned on and visible in the app.

Total cases: 9

- TC-14.1: Patient fills in required health information → system saves it and shows date created.

- TC-14.2: Patient edits a piece of information → system saves the new version while keeping the old one and shows date and who last updated it.

- TC-14.3: Patient creates a QR code for their vial → scanning the code shows a read-only page with a watermark and time limit.

- TC-14.4: Patient or caregiver tries to open an expired link or QR → system shows a safe error message and allows a new code to be created.

- TC-14.5: Patient or caregiver views the vial → system only shows the approved health details and does not leak extra notes.

- TC-14.6: Caregiver linked to the patient opens the vial → caregiver sees the latest version, but anyone not linked is blocked.

- TC-14.7: Patient downloads a copy of the vial → system creates a card or PDF file that can be saved on the device.

- TC-14.8: Caregiver or emergency worker views the vial → system logs the access and may send an alert to the caregiver with information on who accessed.

- TC-14.9: Patient or caregiver uses the vial page → text and layout follow accessibility rules, including readable order, large-text support, and clear QR instructions.

| STEP | TEST STEP/ INPUT | EXPECTED RESULTS | ACTUAL RESULTS | PASS/ FAIL | DEFECTS FOUND |
| --- | --- | --- | --- | --- | --- |
| TC-14.1: Create Vial |  |  |  |  |  |
| 1. | Patient fills in required health information | System saves it and shows date created | Correct screen displays | Pass |  |
| TC-14.2: Update & Versioning |  |  |  |  |  |
| 1. | Patient edits a piece of information | System saves the new version, keeps the old version, and shows date and who last updated it | The system correctly saved the new version | Pass |  |
| TC-14.3: Emergency Share – QR |  |  |  |  |  |
| 1. | Patient creates a QR code for the vial | Scanning the code shows a read-only page with a watermark and time limit | Correct screen displays | Pass |  |
| TC-14.4: Access Window |  |  |  |  |  |
| 1. | Patient or caregiver tries to open an expired link or QR | System shows a safe error message and allows a new code to be created | Correct screen displays | Pass |  |
| TC-14.5: Protected Information View |  |  |  |  |  |
| 1. | Patient or caregiver views the vial | System only shows the approved health details and does not leak extra notes | Vial of life displays | Pass |  |
| TC-14.6: Caregiver Access |  |  |  |  |  |
| 1. | Caregiver linked to the patient opens the vial | Caregiver sees the latest version, but anyone not linked is blocked | Screen will not display for anyone blocked | Pass |  |
| TC-14.7: Offline Card |  |  |  |  |  |
| 1. | Patient downloads a copy of the vial | System creates a card or PDF file that can be saved on the device | Correct screen displays | Pass |  |
| TC-14.8: Access Alerts |  |  |  |  |  |
| 1. | Caregiver or emergency worker views the vial | System logs the access and may send an alert to the caregiver with information on who accessed | Correct screen displays | Pass |  |
| TC-14.9: Accessibility of Vial Page |  |  |  |  |  |
| 1. | Patient or caregiver uses the vial page | System follows accessibility rules including readable order, large-text support, and clear QR instructions | Accessibility testing confirmed that the vial page followed accessibility standards | Pass |  |

## Invoice Capture & Upload Test Suite (Added -2.0)

Scope: This suite shall validate the features of the invoice bill assistant outlined in the CareConnect SRS and TDD. The test cases will validate that users can capture, upload, or manually enter invoices. That users will be able to manage their application subscription, and that users will be able to enter their EVV information.

| Prerequisites for this test: - User has an active account and is logged in. - User Has at least one invoice to capture - The user will have a valid CareConnect account and at least 1 invoice to capture |  |  | Software Versions: Application: CareConnect Software Version: 1.0 Operating System: iOS 18 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Priority: High |  |  |  |
| Requirements validated: REQ‑5.2.6, REQ-5.2.7 |  |  |  |  |  |  |
| TEST EXECUTOR: Seth Jones |  |  |  |  |  |  |
| STEPS | TEST STEP/INPUT | EXPECTED RESULTS |  | ACTUAL RESULTS | PASS/FAIL | DEFECTS FOUND |
| TC-15.1: Capture Invoice from Camera |  |  |  |  |  |  |
| 1. | Given the user has an invoice to capture | A valid invoice is present for device capture |  | A Valid invoice is present | Pass |  |
| 2. | When the user takes a photo of the invoice | The device captures a photo using the integrated camera |  | The device captures a photo successfully | Pass |  |
| 3. | Then the system will capture the metadata associated with the invoice artifact | The invoice metadata associated with the invoice artifact is captured |  | The invoice metadata associated with the invoice is captured successfully | Pass |  |
| 4. | And the system will capture the image as an artifact | The artifact associated with the invoice is stored |  | The invoice artifact is stored | Pass |  |
| TC-15.2: Capture Invoice from PDF |  |  |  |  |  |  |
| 1. | Given the user has an invoice as a PDF | An valid invoice is available in PDF format |  | A sample PDF invoice is available for testing. | Pass |  |
| 2. | When the user selects the PDF invoice for capture | The PDF is selected |  | The PDF invoice was selected. | Pass |  |
| 3. | Then the system will capture the metadata associated with the invoice artifact | The PDF invoice metadata is captured |  | The save button is clicked and the application returns to the Invoice Assistant screen | Pass |  |
| 4. | And the system will capture the PDF as an artifact | The PDF artifact is captured |  | The invoice is available after being entered. | Pass |  |
| TC-15.3: Manually Enter Invoice Details |  |  |  |  |  |  |
| 1. | Given the user has an invoice to capture | An valid invoice is available |  | The user uses the Invoice Assistant to manage invoice | Pass |  |
| 2. | When the user selects ‘enter manually’ | The enter manually option is selected |  | The manual entry option is selected and shows a screen to enter invoice details | Pass |  |
| 3. | And the user enters all invoice data into required fields | All required fields are completed by the user |  | The fields entered by the user are entered and saved from each page (Details, Services, and Payment) | Pass |  |
| 4. | And the user clicks submit | The submit button is clicked |  | The save button is clicked and the application returns to the Invoice Assistant screen | Pass |  |
| 5. | Then the system will capture the invoice data without an associated artifact | The system will record the manually recorded invoice data |  | The data entered manually will be saved and added to the list of invoices | Pass |  |
| TC-15.4: Upload Captured Invoice Details |  |  |  |  |  |  |
| 1. | Given the user has captured an invoice successfully | An valid invoice capture is stored locally by the CareConnect system |  | A list of entered invoices are entered and stored on the application | Pass |  |
| 2. | When the system has network conectivity | The device is connected to the internet |  | Internet connection is available | Pass |  |
| 3. | Then the system will upload the invoice metadata | All metadata is uploaded by the system |  | The metadata is available after being captured | Pass |  |

## Invoice Data Extraction Test Suite (Added -2.0)

Scope: Covers validation of data capture from uploaded invoices, including OCR or digital extraction processes. Ensures that key fields such as vendor, invoice number, dates, line items, and totals are accurately identified, parsed, and stored for downstream use.

Prerequisites: The user will have a valid CareConnect account and at least 1 invoice to capture

| Prerequisites for this test: OCR engine configured Sample invoices covering all attribute cases Invoices with copay/insurance references Duplicate invoice samples for versioning | Application: CareConnect Software Version: 2.0 Operating System: iOS 18 |
| --- | --- |
|  | Priority: High |
| Requirements validated: REQ‑5.2.6, REQ-5.2.7 |  |
| TEST EXECUTOR: |  |

| STEPS | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULTS | PASS/FAIL | Defects Found |
| --- | --- | --- | --- | --- | --- |
| TC-1: Extract Provider/Biller Information |  |  |  |  |  |
| 1 | Given an invoice with provider information is uploaded | Invoice contains provider details | An invoice with extracted details available | Pass |  |
| 2 | When the OCR engine processes the document | OCR analysis runs on invoice | OCR on invoice runs as expected | Pass |  |
| 3 | Then Name, Address, Phone, Email are parsed | Provider contact information extracted | Details extracted using OCR engine | Pass |  |
| 4 | And confidence scores are assigned to fields | System provides accuracy confidence levels | Confidence scores assigned to fields to gauge accuracy | Pass |  |
| TC-2: Extract Patient Information |  |  |  |  |  |
| 1 | Given an invoice contains patient details | Patient information present in invoice | An invoice with patient details available for testing | Pass |  |
| 2 | When the system extracts patient data | Patient data extraction occurs | OCR on invoice with patient data runs as expected | Pass |  |
| 3 | Then Name, Address, Account Number are parsed | Patient identification fields populated | Patient details are process and fields populated | Pass |  |
| TC-3: Extract Date Information |  |  |  |  |  |
| 1 | Given an invoice contains various dates | Multiple date fields present | An invoice with multiple dates available for testing | Pass |  |
| 2 | When the system processes date fields | Date extraction and parsing occurs | The dates from the invoice begin to be parsed | Pass |  |
| 3 | Then Service Date, Billed Date, Due Date are parsed | All date fields extracted correctly | The dates from the invoice |  |  |
| 4 | And dates are validated for format consistency | Date format validation applied | An assessment for date validation is applied successfully | Pass |  |
| TC-4: Extract Services/Products Breakdown |  |  |  |  |  |
| 1 | Given an invoice has itemized services | Detailed line items present | An invoice with multiple services available to for testing | Pass |  |
| 2 | When the system analyzes line items | Service breakdown extraction occurs | The individual services begin to be extracted | Pas |  |
| 3 | Then description, service, and charge fields populate | Line item details captured accurately | Individual services are recognized by the system | Pass |  |
| TC-5: Extract Payment Status Variants |  |  |  |  |  |
| 1 | Given an invoice shows payment status | Payment status indicators present | Payment indicators available in test invoice | Pass |  |
| 2 | When the system identifies status information | Payment status recognition occurs | The system reads the invoice for payment status | Pass |  |
| 3 | Then Pending, Sent, Paid (with date), Rejected by Insurance are recognized | All status variants properly identified | The system recognized the payment status properly | Pass |  |
| TC-6: Extract Payment Indicators |  |  |  |  |  |
| 1 | Given an invoice contains payment method indicators | Payment type information present | Payment type available for testing in invoice | Pass |  |
| 2 | When the system analyzes payment sections | Payment indicator extraction occurs | The system reads the invoice for payment indicator | Pass |  |
| 3 | Then Direct Provider Link, Third-Party Payment, Other, Billed to insurance, Copay states are parsed | All payment indicators captured | Payment indicators captured | Pass |  |
| TC-7: Extract Supported Payment Methods |  |  |  |  |  |
| 1 | Given an invoice lists accepted payment methods | Payment method options displayed | Payment method options available in invoice | Pass |  |
| 2 | When the system processes payment method section | Payment method extraction occurs | Payment method is read by the system | Pass |  |
| 3 | Then Checks/Credit Card/Online Payment flags are set | Payment method flags properly configured | Payment method flags configured successfully | Pass |  |
| TC-8: Extract Payment References |  |  |  |  |  |
| 1 | Given an invoice contains payment reference information | Payment links, QR codes, notes present | An invoice with the necessary fields are present for testing | Pass |  |
| 2 | When the system extracts reference data | Payment reference parsing occurs | The system reads the reference data | Pass |  |
| 3 | Then payment link, QR code, and notes are captured | All payment references stored | The system captures the payment link, QR code, and notes | Pass |  |
| TC-9: Extract Amounts and Totals |  |  |  |  |  |
| 1 | Given an invoice has financial amounts | Total and line item charges present | Financial information available in invoice for testing | Pass |  |
| 2 | When the system processes financial data | Amount extraction and calculation occurs | Financial information begins being extracted | Pass |  |
| 3 | Then Total and per-line charges are extracted | All financial amounts captured | Financial information successfully extracted | Pass |  |
| 4 | And totals cross-check equals Amount Due | Mathematical validation confirms accuracy | Cross-check occurs to verify the amount due | Pass |  |
| TC-10: Extract Service Details |  |  |  |  |  |
| 1 | Given an invoice contains detailed service information | Service codes and adjustments present | Service codes and adjustments available in invoice for testing | Pass |  |
| 2 | When the system analyzes service details | Service detail extraction occurs | Service codes and adjustment details extraction begins | Pass |  |
| 3 | Then Service Code, Patient Balance, Insurance Adjustments are captured | Detailed service information stored | Extracted information stored as expected | Pass |  |
| TC-11: Version History on Re-scan |  |  |  |  |  |
| 1 | Given the same invoice ID is scanned again | Previously processed invoice rescanned | Testing on a previously scanned invoice available | Pass |  |
| 2 | When the system detects existing invoice ID | Duplicate invoice ID recognized | The system recognized the duplicate ID | Pass |  |
| 3 | Then new version is created automatically | Version control system creates new entry | A new entry is created the scanned document | Pass |  |
| 4 | And diff view shows changes between versions | Change comparison interface displays differences | An interface displays the difference between the different versions | Pass |  |
| TC-12: AI Summary with Recommended Actions |  |  |  |  |  |
| 1 | Given an invoice has been fully processed | Complete invoice data available | N/A |  |  |
| 2 | When AI summary generation occurs | AI analysis of invoice data | N/A |  |  |
| 3 | Then professional summary is generated | Clear, concise summary provided | N/A |  |  |
| 4 | And actionable recommendations are presented | Specific action items listed for user | N/A |  |  |

## Invoice Review & Editing Test Suite (Added -2.0)

Scope: Validates the workflows for reviewing extracted invoice data, making manual corrections, and applying business rules. Confirms that edits are properly tracked, audit logs are maintained, and changes update downstream processes without data loss.

Prerequisites: The user will have a valid CareConnect account and at least 1 invoice to capture

Total Test Cases: 13

| Prerequisites for this test: Sample invoices covering all attribute cases Invoices with copay/insurance references. Duplicate invoice samples for versioning At least one prior invoice from same provider | Application: CareConnect Software Version: 2.0 Operating System: iOS 18 |
| --- | --- |
|  | Priority: High |
| Requirements validated: REQ‑2.2.3, REQ-2.2.5 |  |
| TEST EXECUTOR: |  |

| STEP | TEST STEP/INPUT | EXPECTED RESULTS | ACTUAL RESULT | PASS/FAIL | Defects Found |
| --- | --- | --- | --- | --- | --- |
| TC-1: Mandatory Review Gate |  |  |  |  |  |
| 1 | Given an invoice has been processed by OCR | OCR extraction completed | An invoice with OCR extraction available | Pass |  |
| 2 | When the user attempts to save without review | Save action attempted before review | Attempted to save before review | Pass |  |
| 3 | Then the system prevents save operation | Save blocked by validation | System blocked save operation | Pass |  |
| 4 | And user must review or confirm no edits needed | Review requirement enforced | Review requirement enforced before saving | Pass |  |
| TC-2: Edit Extracted Attributes |  |  |  |  |  |
| 1 | Given the user is reviewing extracted invoice data | Review interface displayed with extracted fields | Interface with extracted data displayed | Pass |  |
| 2 | When the user modifies any extracted attribute | Field editing occurs | Field editing conducted on extracted data | Pass |  |
| 3 | Then edits are saved successfully | Modified data persisted | The edited data persists | Pass |  |
| 4 | And version number increments | Version control updated | The version control of the information updated | Pass |  |
| 5 | And audit entry is captured | Edit action logged with timestamp and user | The edit action is logged with timestamp and user | Pass |  |
| TC-3: Explicit 'No Edits Needed' Path |  |  |  |  |  |
| 1 | Given the user reviews extracted data | All extracted fields displayed for review | Extracted fields displayed for review | Pass |  |
| 2 | When the user selects 'No edits needed' option | Explicit confirmation selected | Explicit information selected if no edits needed | Pass |  |
| 3 | Then system accepts and saves with confirmation marker | Data saved with review confirmation flag | Confirmation flag saved with data | Pass |  |
| TC-4: Reference Prior Provider Enrichment |  |  |  |  |  |
| 1 | Given an invoice from previously processed provider | Same provider detected in system | A previously entered provider is recognized | Pass |  |
| 2 | When the system identifies missing fields | Incomplete data fields present | The system identifies missing fields | Pass |  |
| 3 | Then missing fields are suggested from previous entries | Historical data used for suggestions | The system provides data for missing fields | Pass |  |
| TC-5: Role Restrictions on Protected Actions |  |  |  |  |  |
| 1 | Given a user without Patient/Caregiver role | Non-authorized user role active | N/A |  |  |
| 2 | When the user attempts to toggle copy indicator | Protected action attempted | N/A |  |  |
| 3 | Or the user tries to change payment status | Payment status modification attempted | N/A |  |  |
| 4 | Then access is blocked | Action prevented by role validation | N/A |  |  |
| 5 | And only Patient/Caregiver can perform these actions | Proper role enforcement confirmed | N/A |  |  |
| TC-6: Low-Confidence Unresolved Warning |  |  |  |  |  |
| 1 | Given OCR extraction has low-confidence fields | Uncertain extraction results present |  | Pass |  |
| 2 | When the user attempts to save | Save operation initiated |  | Pass |  |
| 3 | Then system warns about low confidence | Warning message displayed |  | Pass |  |
| 4 | And requires accept-or-correct before save | User must acknowledge or fix before proceeding |  | Pass |  |
| TC-7: Edit Locked Fields After Finalization |  |  |  |  |  |
| 1 | Given an invoice has been finalized | Finalization status applied to invoice | n/a |  |  |
| 2 | When the user attempts to edit locked fields | Edit action attempted on locked data | n/a |  |  |
| 3 | Then edit is blocked | Access denied to locked fields | n/a |  |  |
| 4 | And message explains lock and correction route | Clear guidance provided for correction process | n/a |  |  |
| TC-8: Revert Edits Before Save |  |  |  |  |  |
| 1 | Given the user has made edits to extracted data | Modifications made but not yet saved | n/a |  |  |
| 2 | When the user selects revert option | Revert action initiated | n/a |  |  |
| 3 | Then original extracted values are restored | All changes undone, original data restored | n/a |  |  |
| TC-8: Display Payment Options |  |  |  |  |  |
| 1 | Given the user navigates to the Payment Processing page | Payment Processing page is displayed | n/a |  |  |
| 2 | When the page loads | Options for Checks, Credit Card, and Online Payment are visible | n/a |  |  |
| TC-9: Redirect to Third-Party Payment Page |  |  |  |  |  |
| 1 | Given the payment options are displayed | Payment methods available | n/a |  |  |
| 2 | When the user selects Credit Card or Online Payment | Redirection button/link/QR is available | n/a |  |  |
| 3 | Then user clicks the button/link/QR | User is redirected to the third-party payment page | n/a |  |  |
| TC-10: Display Check Payment Instructions |  |  |  |  |  |
| 1 | Given the user selects "Checks" as the payment method | Check payment option is selected | n/a |  |  |
| 2 | Then system displays instructions | “Make check payable to”, “Mail payments to”, and “Reference Number” fields are shown | n/a |  |  |
| TC-11: Mark Invoice as Paid |  |  |  |  |  |
| 1 | Given an invoice is in unpaid status | Invoice available for update | n/a |  |  |
| 2 | When the user marks the invoice as Paid | System prompts for Confirmation Number, Payment Date, Payment Method | n/a |  |  |
| 3 | Then details are entered and saved | Invoice status updated to Paid and details stored | n/a |  |  |
| TC-12: Capture Partial Payment |  |  |  |  |  |
| 1 | Given an invoice has an outstanding balance | Invoice in unpaid status |  |  |  |
| 2 | When the user marks Paid but selects “No” for Payment in Full | System prompts for partial payment amount |  |  |  |
| 3 | Then partial amount is saved | System records payment and retains remaining balance |  |  |  |
| TC-13: Capture Payment Plan Details |  |  |  |  |  |
| 1 | Given the user initiates a payment plan | Payment plan option enabled |  |  |  |
| 2 | When the user enters Amount, Frequency, Duration, and Mode (ACH, Manual, Autopay) | Details accepted by the system |  |  |  |
| 3 | Then payment plan is saved | Payment plan is stored and linked to the invoice |  |  |  |

## Invoice Organization, Search & Retrieval Test Suite (Added -2.0)_

Scope: Focuses on the ability to search, filter, and organize invoices. Tests advanced search, filtering, and retrieval functions to ensure users can quickly locate invoices by vendor, status, date, or keyword.

Prerequisites: The user will have a valid CareConnect account and at least 1 invoice to capture

| Prerequisites for this test: Database seeded with diverse invoices | Application: CareConnect Software Version: 2.0 Operating System: iOS 18 |
| --- | --- |
|  | Priority: High |
| Requirements validated: REQ‑5.2.6, REQ-5.2.7 |  |
| TEST EXECUTOR: John Miggins |  |

| TC-1: Search by Provider/Biller |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-1: Search by Provider/Biller |  |  |  |  |  |
| 2 | When the user searches by specific provider name | Provider search query entered | The data is queried, and providers are entered into a drop-down list. | Pass |  |
| 3 | Then results are limited to that provider only | Search results filtered correctly | Selecting a provider from the list filters all the invoices by provider | Pass |  |
| TC-2: Search by Patient/Care Recipient |
| 1 |  |  |  |  |  | Given database contains invoices for multiple patients | Multiple patient records present | Several invoices available | Pass |  |  |
| 2 | When the user searches by patient name | Patient search query entered | The data is queried, and the patient's names are entered into a drop-down list. | Pass |  |
| 3 | Then results are limited to that patient only | Patient-specific results returned | Selecting a patient from the list filters all the invoices by patient name. | Pass |  |
| TC-3: Filter by Date of Service |
| 1 |  |  |  |  |  | Given invoices have various service dates | Date range data available | Multiple invoices were available for testing | Pass |  |  |
| 2 | When the user applies service date filter | Date range filter applied | Two specified dates were input to create a date range. | Pass |  |
| 3 | Then only invoices within date range are shown | Date filtering works correctly | The returned invoices were within the specified date range. | Pass |  |
| TC-4: Filter by Due Date |
| 1 |  |  |  |  |  | Given invoices have different due dates | Various due dates in dataset | Multiple invoices were available for testing | Pass |  |  |
| 2 | When the user filters by due date range | Due date filter applied | The date filter was applied successfully | Pass |  |
| 3 | Then results match due date criteria | Due date filtering accurate | The returned invoices were in the range for the due date | Pass |  |
| TC-5: Filter by Service/Product |
| 1 |  |  |  |  |  | Given invoices contain various services | Multiple service types available | Multiple invoices were available for testing | Pass |  |  |
| 2 | When the user filters by service or product text | Service filter criteria applied | The filter was applied to the data | Pass |  |
| 3 | Then matches on service text/code are returned | Service filtering works correctly | The returned data complies with the filter | Pass |  |
| TC-6: Filter by Payment Status Variants |
| 1 |  |  |  |  |  | Given invoices have different payment statuses | Various payment statuses present | Multiple invoices with differing payment statuses are available for testing. | Pass |  |  |
| 2 | Given invoices have different payment statuses | Various payment statuses present | Multiple invoices with differing payment statuses are available for testing. | Pass |  |
| 3 | When the user filters by payment status | Status filter applied | The status filter was applied successfully to the list of invoices. | Pass |  |
| The invoices that were filtered had the correct status that was chosen.-7: Combine Multiple Filters |
| 1 |  |  |  |  |  | Given multiple filter criteria are available | Various filter options present | Multiple filter options are available. | Pass |  |  |
| 2 | Given multiple filter criteria are available | Various filter options present | Multiple filter options are available. | Pass |  |
| 3 | When the user applies multiple filters simultaneously | Combined filters applied | Multiple filters were able to be selected. | Pass |  |
| 4 | Then AND logic is applied correctly | Logical combination works properly | The Boolean logic ‘AND’ between filters correctly chooses the invoices with the given options. | Pass |  |
| The results will be displayed on multiple pages if the list of invoices is too long.accurate |
| 1 |  |  |  |  |  | Given an invoice record exists with original document | Invoice with stored document available |  | An invoice with stored document available for testing |  | Pass |  |
| 2 | Given an invoice record exists with original document | Invoice with stored document available | An invoice with stored document available for testing | Pass |  |
| 3 | When the user requests to view original document | Document retrieval requested | Selecting the record allows for viewing the original documentformat it was uploaded as | Pass |  |
| The document is displayed as the format it was uploaded as |
| 1 |  |  |  |  |  | Given filtered invoice results are displayed | Search results with applied filters shown |  | Invoice results are returned based on the filters |  | Pass |  |
| 2 | Given filtered invoice results are displayed | Search results with applied filters shown | Invoice results are returned based on the filters | Fail |  |
| 3 | When the user selects export to CSV | CSV export option selected | No CSV option available | Fail | No CSV option available |
| 4 | Then columns map to schema correctly | Data structure preserved in export | No CSV option available | Fail | No CSV option available |
| No CSV option available |
| 1 |  |  |  |  |  | Given invoice data is ready for export | Invoice information available for export | No PDF option available | Fail |  |  |
| 2 | Given invoice data is ready for export | Invoice information available for export | No PDF option available | Fail | No CSV option available |
| 3 | When the user selects PDF export | PDF export initiated | No PDF option available | Fail | No CSV option available |
| STEP | Then PDF renders with all details | Complete invoice information in PDF format | No PDF option available | PASS/FAIL | No CSV option available |

## Security Standards

Baselines we enforce.

- AuthN/Z: OIDC with Cognito; short‑lived JWTs; RBAC (Caregiver/Patient), feature flags for Mail Assistant/Notetaker/Calendar.

- Crypto: TLS 1.3; AES‑256‑GCM at rest (S3 SSE‑KMS, RDS storage encryption); key rotation (annual); HMAC for webhook/event verification.

- Mobile: jailbreak/root detection; secure storage (Keychain/Keystore) for refresh tokens; no secrets in code; certificate pinning.

- Data minimization: Local‑first storage for medical notes; USPS mail images not retained beyond OCR unless user opts in; redact logs.

- Accessibility: WCAG 2.2 AA compliance for all new surfaces (Notetaker views, Calendar, Mail).

Threat‑specific mitigations.

- PII leakage in OCR/notes ⇒ regex + ML patterns; quarantine flow; consent gate before any caregiver propagation (see 6.7).

- Mailbox integrations ⇒ principle of least privilege; app‑level IMAP credentials are never stored; per‑user config, encrypted.

- Calendar proposals flagged as AI‑derived to prevent silent data injection (user confirmation required).

## Compliance & Auditing

Scope. Apply HIPAA‑aligned safeguards to PHI‑adjacent features (notes, OCR text, triggers) and enable auditable use by caregivers.

Audit events (min set).

note.view, note.export, note.pii_detected, mail.view, mail.ocr, calendar.proposed_from_trigger, calendar.accepted_from_trigger, settings.pii_list_update, roles.change with who, when, reason, patient_id (if applicable).

Retention & access

- Notes: local by default; encrypted backup only with explicit patient consent.

- Mail OCR text: 30‑day default retention; extendable by user; caregiver access requires proof of linkage (8.3) and consent event on record.

- Exports: watermark with requester, timestamp, and dataset hash.

Monitoring.

- Aggregate audit trails; anomaly alerts (e.g., caregiver viewing many mail items rapidly).

## User Roles & Management — additions for Team A features

Roles/permissions (delta).

- Patient: view/edit own Calendar; see Mail; enable/disable Notetaker; manage PII/trigger lists; opt‑in to caregiver sharing.

- Caregiver: view patient’s Calendar; view Mail only with patient consent; receive PII alerts; accept/decline AI‑proposed events.

- Admin: no access to PHI content—metadata only; manage policy, not data.

Consent flows.

- Explicit toggle: “Share my Mail items with Caregiver X”.

- Trigger and PII keyword editors are per patient and auditable.

## Security Considerations + 9.1.1 Data Privacy & HIPAA

Privacy posture.

- Local‑first notes storage; OCR text treated as sensitive; enforce minimum necessary access.

- Data labeling: AI‑derived Calendar entries carry immutable label for later review.

- Breach surface minimized by avoiding long‑term storage of raw mail images.

HIPAA‑aligned safeguards (administrative, physical, technical): access controls (8.3), audit controls (6.7), integrity controls (checksums on notes/OCR), transmission security (TLS 1.3), and person/entity authentication (Cognito). (WCAG 2.2 remains a non‑discrimination/accessibility guardrail.)

# 7 Defects & Issues

# Defects and issues may be classified by level of severity. A table of sever ity level and description can be viewed below:

# Table 3

# Severity Level Table

| Severity Level | Description | Example |
| --- | --- | --- |
| Critical | Severe issues that block core application functionality and require immediate resolution. | App crashes immediately upon launch. |
| High | Major feature failures that significantly impact the user experience or prevent key tasks. | Caregivers are unable to add patients. |
| Medium | Moderate issues affecting non-essential features, typically with available workarounds. | File categories do not match uploaded files. |
| Low | Minor cosmetic or UI-related issues that do not affect core functionality. | Button misalignment on certain screens. |

# Table 4

# Defects Table

| Defect ID | Description | Severity | Test Case ID | Status |
| --- | --- | --- | --- | --- |
| DEF-01 | .xlsx is the only option for exporting invoices | Medium | TC-9, TC-10 |  |

# 8 Conclusion & Suggested Actions

## 8.1 Recommended next steps:

### The following items are the current recommendations for future work of CareConnect:

### Establish alternative measures for features with issues

### Caching or pre-fetching file references when opening Ask AI feature

### Improving testing strategies

# 9 Appendix (- updated in 2.0)

## 9.1 Acronym List

- AI – Artificial Intelligence. Techniques enabling software to perform tasks typically requiring human intelligence.

- API – Application Programming Interface. A set of rules that allows one software component to interact with another.

- ASL – American Sign Language. A natural language used in the Deaf community; CareConnect integrates ASL conversion from speech.

- AWS – Amazon Web Services. A cloud platform offering various on-demand computing services (used to host CareConnect’s backend).

- CI/CD – Continuous Integration / Continuous Deployment. A set of practices that enable frequent code integration, automated testing, and automated deployment.

- DBMS – Database Management System. Software used to store, retrieve, and manage data.

- DOB – Date of Birth. A standard personal identifier used during user registration.

- DynamoDB – A managed NoSQL database service (Amazon DynamoDB) used for scalable, high-throughput data storage.

- EUF – External User Functionality. Features available to end users such as patients and caregivers (e.g., messaging, logging mood).

- FDA – Food and Drug Administration. A U.S. agency; OpenFDA provides APIs for accessing medication data.

- HIPAA – Health Insurance Portability and Accountability Act. U.S. legislation that sets standards for protecting sensitive patient health information.

- iOS – Apple’s mobile operating system used on iPhones and iPads.

- IUF – Internal User Functionality. Backend or administrative functions not directly exposed to end users.

- NDC – National Drug Code. A unique identifier for medications; scanning an NDC barcode allows the app to add a medication to a care plan.

- OAuth – Open Authorization. A standard protocol for delegated authorization, used for secure login via Google SSO.

- OTP – One-Time Password. A short-lived code used to verify a user’s identity during authentication.

- PD – Patient Dashboard. The area of the application where patients view tasks, notifications, and health data.

- PHI – Protected Health Information. Any individually identifiable health data regulated under HIPAA.

- QR – Quick Response (code). A matrix barcode that can be scanned to trigger an action.

- RDS – Relational Database Service. A managed database service used to store structured application data.

- RBAC – Role-Based Access Control. A method of restricting system access based on a user’s role or permissions.

- REST API – Representational State Transfer API. A web service that uses HTTP methods to perform actions on resources.

- RTM – Requirements Traceability Matrix. A table mapping each requirement to its corresponding test case(s).

- SMS – Short Message Service. A text-messaging service used for sending alerts or notifications.

- SOS – A distress signal; in CareConnect, triggers an emergency alert to a caregiver.

- SRS – Software Requirements Specification. A document detailing functional and nonfunctional requirements for the system.

- SSO – Single Sign-On. A mechanism that allows users to authenticate once and access multiple systems or applications.

- STP – Software Test Plan. A document outlining the testing strategy, scope, resources, and schedule for a project.

- TBD – To Be Determined. Placeholder for information not yet finalized.

- TDD – Technical Design Document. A document that describes the architecture, design, and major components of the system.

- UAT – User Acceptance Testing. Validation performed by end users to ensure the software meets their needs.

- UI / UX – User Interface / User Experience. The visual elements and overall experience of interacting with the software.

- WCAG – Web Content Accessibility Guidelines. International standards for accessible web content.

- OCR – Optical Character Recognition. Technology used to extract text data from scanned invoices or documents.

- QR – Quick Response. A machine-readable code used to redirect users to URLs or payment pages via scanning.

- ACH – Automated Clearing House. An electronic network for processing payments such as direct deposits and bill payments.